DRAFT March 30, 2007

SURFACE MINING CONSERVATION AND RECLAMATION ACT

REMINING INCENTIVES REPORT

2006

Prepared for:

Senate Environmental Resources and Energy Committee

and

House Environmental Resources and Energy Committee

Prepared by:

Pennsylvania Department of Environmental Protection

Office of Mineral Resources Management

TABLE of CONTENTS

I.	Executive Summary	1

II.	Conclusions and Recommendations	4

III.	Background	4

IV.	Individual Program Descriptions	5

A.	SMCRA Section 4.8 – Government-Financed Reclamation and Construction Contracts	5

B.	SMCRA Section 4.9 - Designating Areas Suitable for Remining	6

C.	SMCRA Section 4.10 - Remining Operator’s Assistance Program	6

D.	SMCRA Section 4.12 - Financial Guarantees	7

E.	SMCRA Section 4.13 - Reclamation Bond Credits	9

F.	Proposed Remining Incentives	9

V.	Remining Environmental Enhancement Fund	11

VI.	Remining Financial Assurance Fund	12

Appendices

A)	Mining and Reclamation Advisory Board Comments

B)	Government-Financed Reclamation and Construction Contracts

Project List

C)	Remining Operator’s Assistance Program Project List

D)	Remining Financial Guarantees to Ensure Reclamation Project List

E)	Reclamation Bond Credit Project List

I.	Executive Summary

In accordance with the requirements of Section 4.11(b) of the Commonwealth’s Surface Mining Conservation and Reclamation Act (SMCRA) regarding the Department’s reclamation and remining programs, this report is submitted to the Senate Environmental Resources and Energy Committee and to the House Environmental Resources and Energy Committee.  This report provides the status of the Department’s reclamation and remining programs authorized under the SMCRA Sections 4.8, 4.9, 4.10, 4.12, 4.13, and 18.  Information is current to December 31, 2006.

Since its inception, Pennsylvania’s remining programs have been very successful.  Coal mine operators using these programs have reclaimed, 4,071.7 abandoned mine land (AML) acres equivalent to $21,461,471 in reclamation value.  The Department tracks reclamation of AML completed by the mining industry as part of the completion report process.  With the change from an Alternate Bonding System to a Conventional Bonding System the vast majority of completion reports are submitted at the very end of the mining activity instead of being submitted throughout the life of the mining permit.  As a result of this change there will be a gap in the reporting of reclaimed AML for several years.  This is demonstrated by the 179.3 acres of reclaimed AML for 2004 and 266.1 acres for 2005, and 396 acres for 2006, as compared with 400 to 500 acres/year in previous years.

The Government-Financed Reclamation Contracts program benefits the public and the mining operators by establishing contracts for mining companies to conduct operations that will reclaim abandoned mine lands sites at little or no cost to the public.  Between January 1991 and December 31, 2006, 154 contracts were issued, with a total reclamation value of $5,037,000.

The Remining Operator Assistance Program (ROAP) provides an incentive to remine and reclaim abandoned mine land areas by providing financial assistance for most of the cost of permitting the remining area.  Between August 1996 and December 31, 2006, 30 operators requested participation in this program on 60 remining sites.  Through December 31, 2006, 43 projects have resulted in approved remining permits that have reclaimed 187.7 acres of abandoned mine land with an approximate reclamation value of $1,126,200.

Under the Financial Guarantees program, the Department of Environmental Protection provides low-cost bonding of remining areas.  As of December 31, 2006, 141 coal mine operators used Financial Guarantees to bond 520 mining permit increments.  Those operations have reclaimed 2,513.5 acres of abandoned mine land, saving the Commonwealth an estimated $15,081,000.

The Bond Credits program also provides an incentive for operators to reclaim an abandoned area by earning a “bond credit” under a Consent Order and Agreement with the Department.  Four licensed mine operators have submitted proposals for Bond Credit projects.  Five projects have been completed under this program, reclaiming 31 acres.  Reclamation work on Sky Haven Coal’s Maney Project, a new contract in 2006, is ahead of schedule. The five completed projects represent a reclamation value of  $217,271.

The Department has not promulgated regulations nor established final criteria for the Designating Areas Suitable for Remining program.  Presently, this program is not workable.

The Department recommends (1) Section 4(d) of SMCRA be amended to allow reclamation bonds posted for “lands eligible for remining” to be released similar to the provisions of federal SMCRA.  This would mean reducing the minimum amount of time bonds are held after reclamation work is complete from 5 years to 2 years; (2) continuing the remining incentives programs; and (3) continuing to identify and develop remining incentives.

Summary of Remining Programs

1996 - 2006

| Program | Year | Number of Companies | Number of Projects | AML Acres Reclaimed as of 12/31/06 | Reclamation Value of Projects Completed by 12/31/06 |
| --- | --- | --- | --- | --- | --- |
| Government-Financed Reclamation Contracts | 91-06 | 71 | 154 | 1,339.5 | $5,037,000 |
| ROAP | 97-06 | 30 | 60 | 187.7 | $1,126,200 |
| Financial Guarantee | 96-06 | 141 | 520 | 2,513.5 | $15,081,000 |
| Bond Credits | 96-06 | 5 | 6 | 31 | $217,271 |
| Totals |  |  | 741 | 4,071.7 | $21,461,471 |

II.	Conclusions and Recommendations

The Department has developed four of the five remining incentive programs authorized by the 1992 amendment to the Surface Mine Conservation and Reclamation Act (SMCRA): Government-Financed Reclamation Contracts, Remining Operator’s Assistance Program (ROAP), Financial Guarantees and Bond Credits.  The fifth program, Designating Areas Suitable for Remining, is not feasible.  In the time the four programs have been available, coal mine operators have used them to aid in completing reclamation of 4,071.7 acres of abandoned mine land.  This equates to an approximate reclamation value of $21,461,471 (completed reclamation areas only).  In general, it takes several years to negotiate leases, obtain permits, and then remine and reclaim a site.  There are many projects in progress with remining or reclamation not yet completed.

Department costs to operate the programs are minimal.  Existing staff absorbed the remining program work as additional duties.

These programs are encouraging abandoned mine land reclamation at a dramatic cost saving to the Commonwealth.  The environment is being enhanced, the mine operators are receiving support, and the Commonwealth’s abandoned mine land burden is being reduced.  The Governor’s “Reclaim PA” program aims to maximize reclamation of Pennsylvania’s $15 billion abandoned mine legacy, and remining by industry is a major component of this reclamation effort. This program encourages reclamation with financial incentive for operators to remine and reclaim abandoned mine lands as opposed to virgin lands.  These remining incentives have become the keystone in the Commonwealth’s “Reclaim PA” program.  The Department will continue to identify and develop incentives to encourage and expand remining operations.

- The Department will continue these remining incentive programs.

- The Department will continue to identify and develop incentives to encourage and expand reclamation through remining operations.

III.	Background

This report has been prepared in accordance with the requirements of Section 4.11(b) of the Surface Mining Conservation and Reclamation Act (SMCRA).  Section 4.11(b) requires the Department to prepare a report regarding the Department’s reclamation and remining programs to the Senate Environmental Resources and Energy Committee and to the House Environmental Resources and Energy Committee.  Section 4.11(b) was added to the SMCRA by passage of Act 173 on December 18, 1992.  This report summarizes the status of the Department’s reclamation and remining programs authorized under the SMCRA Sections 4.8, 4.9, 4.10, 4.12, 4.13, and 18.

There are five primary reclamation and remining programs authorized by these sections of the SMCRA:

- Section 4.8 - Government-Financed Reclamation Contracts

- Section 4.9 - Designating Areas Suitable for Reclamation by Remining

- Section 4.10 - Remining Operator’s Assistance Program

- Section 4.12 - Financial Guarantees to Insure Reclamation

- Section 4.13 - Reclamation Bond Credits

Section 18 of the SMCRA includes the creation of the Remining Environmental Enhancement Fund and the Remining Financial Assurance Fund.  The status of both of these funds is included in Sections V and VI, respectively, of this report.

In addition to the program descriptions contained in this report, appropriate tables for each program showing site/operator lists, project cost, reclamation dollar value, acres reclaimed and pertinent dates are included in the appendices to this report.  Many of the remining incentive program descriptions refer to a “remined area.”  A “remined area,” as defined in these descriptions,  includes the abandoned mine land (AML) area to be reclaimed and up to 300 feet of adjacent previously unmined area needed to complete the reclamation.

This report was submitted to the Mining and Reclamation Advisory Board (MRAB) as required by Section 4.11(c)(5) of SMCRA.  The MRAB’s comments are included as Appendix A.

IV.	Individual Program Descriptions

A.	SMCRA Section 4.8 - Government-Financed Reclamation Contracts

The Government-Financed Reclamation Contracts program involves contracted operations that will reclaim abandoned mine land sites at little or no cost to the public.  This program was previously known as the No-Cost Government-Financed Reclamation Contracts Program.  Regulations were deemed unnecessary for implementation of this program.  This program allows removal of incidental coal or coal refuse during the reclamation of an abandoned mine land site.  Occasionally, coal removal is necessary in order to effectively and efficiently reclaim an abandoned mine land site. The value of the coal or coal refuse that must be removed to reclaim the site offsets the cost of the reclamation project.

Coal refuse is the waste product generated from the physical or chemical cleaning or processing of coal.  It contains pyrite (the major culprit in the formation of acid mine drainage pollution), residual coal and various types of rocks and spoil.  The Department’s Bureau of Abandoned Mine Reclamation’s state inventory at the end of 2006 showed 823 abandoned coal refuse piles, covering 9,082 acres in 36 of the 67 Pennsylvania counties.  The estimated cost to reclaim these piles is over $102 million.

Under the Government-Financed Reclamation Contract program, the mining industry has made progress in reclaiming coal refuse and other abandoned mine land sites at no additional direct cost to the Commonwealth.  Since January 1991,154 contracts have been issued.  These 154 operations have reclaimed 1,339.5 acres of abandoned mine land as of December 31, 2006.  The individual projects are listed in Appendix B.

The Government-Financed Reclamation Contracts program was modified in 1999 and is one of the initiatives of the “Reclaim PA” program.  The United States Department of Interior Office of Surface Mining Reclamation and Enforcement approved the new program as an amendment to Pennsylvania’s Abandoned Mine Reclamation Plan.  The Government-Financed Construction Contracts program allows incidental coal removal as part of abandoned mine land reclamation contracts, authorizes no cost reclamation contracts and allows reclamation of abandoned mine land adjacent to active mining operations using excess spoil.

Government-Financed Reclamation Contracts Overview:

##### As of 12/31/05	 As of 12/21/06

Number of acres of	812.9	1,339.5

completed

Number of projects completed	63	71

Number of projects	117	154

B.	SMCRA Section 4.9 - Designating Areas Suitable for Reclamation by Remining

The Department has not promulgated regulations nor established a program for designating areas suitable for remining.   The Department also found that, considering the broad industry acceptance of the other incentive programs such as the Remining Operator Assistance Program, the scope and benefits of designating areas suitable for remining required considerably more analysis.  The analysis has been completed and there is no feasible way to implement this program at this time.

C.	SMCRA Section 4.10 - Remining Operator’s Assistance Program (ROAP)

The regulations for the ROAP program were promulgated as 25 Pa. Code Sections 86.261-86.270 and became effective on August 24, 1996.

The ROAP program provides an incentive to an operator to remine and reclaim an abandoned mine land area that the operator would not otherwise reclaim.  This incentive is in the form of Department financial assistance towards the cost of obtaining a permit for the remining area.  The ROAP program pays qualified consultants to collect and analyze permit-specific hydrogeologic data and prepare reports used in the mine permit application.

Between August 1996 and December 31, 2006, 31 operators applied to this program for 60 remining sites.  As of December 31, 2006, 43 projects resulted in permits.  When completed, these 43 operations will have provided 1,997.8 acres of surface abandoned mine land (AML) reclamation and 812.5 acres of AML underground reclamation.   This work has the potential for $11,986,800 worth of AML surface reclamation.  The cost to the Department in ROAP assistance for these 43 sites was  $825,857.

The Department or the applicant cancelled 13 of the 60 projects.  The Department’s cost for these 13 projects totaled $109,686.  One project failed to materialize and the operator reimbursed the Department for cost and services provided by ROAP.

There are three ROAP projects that are currently under review for a surface mine permit application in the local district mining office.  The cost to the Department for these 3 ROAP projects is $67,543.  The complete ROAP program projects are listed in Appendix C.

While the remaining ROAP applications are working their way through the permitting process, no additional applications have been taken into the program since 2003 because funding for the program has ceased.

Remining Operator’s Assistance Program (ROAP) Overview:

###### As of December 31, 2006

AML surface acres reclaimed				187.7

DEP’s ROAP cost						$331,009

Value of reclamation completed				$1,126,200

Estimated total AML surface reclamation	1997.8 acres

DEP’s ROAP 						$1,003,086

Estimated value of total AML surface rec.		$11,986,800

D.	SMCRA Section 4.12 - Financial Guarantees to Insure Reclamation

The Financial Guarantees program regulations were promulgated as 25 Pa. Code Sections 86.281-86.284 and became effective on August 24, 1996.  Under this program, the Department provides low-cost bonds to guarantee reclamation of the remining area of a surface mine permit.

Each operator and each permit must meet the regulatory criteria to participate in this program.  An operator is limited to a maximum Financial Guarantee value of 30 percent of the amount allocated in the Financial Guarantee Special Account within the Remining Financial Assurance Fund (RFAF).  Each site is limited to a maximum Financial Guarantee value of 10 percent of the amount allocated in the Financial Guarantee Special Account within the RFAF.  During 2006, with the support of the Mining and Reclamation Advisory Board, the Department increased the amount allocated from $800,000 to $1,000,000.  This allowed the Department to raise the maximum amount of Remining Financial Guarantees that an operator may use at any one time from $240,000 to $300,000 and the maximum permit limit from $80,000 to $100,000. This amount is adjusted periodically by the Department based on premium payments made by the operators as well as bond forfeitures.  An operator may not substitute Financial Guarantees for existing bonds, and Financial Guarantees may not be rolled over.

An operator is not required to pay the $100/acre permit fee on any area bonded with Financial Guarantees.  Bond release is the same as for any other bond; however, Financial Guarantees are the first bond released on a surface mining permit.

The operator pays an annual fee for Financial Guarantees of one percent per year.  The fee is paid in advance and is not refundable.  The one percent fee goes into the RFAF.  This is the only source of income to the fund.

Since inception of the program on January 3, 1996, about one in every five (19.2 percent) bonding instruments issued have included Financial Guarantees.

The Department collected funds for the second forfeited mining site bonded with remining financial guarantees during 2005:  Gary C. Walls, Permit No. 32990106, Green Township, Indiana County, Steinmetz Mine.  More information is provided in the discussion about the Remining Financial Assurance Fund.

As of December 31, 2006, 141 coal mine operators have used Financial Guarantees 520 times.  Those operators have reclaimed 2,513.5 acres of abandoned mine land.  This has saved the Commonwealth an estimated $15,081,000 in reclamation costs, based on an average of $6,000/acre.  The Commonwealth’s cost to operate this program is approximately 2.5 employee-years of Department staff effort each year.  At the end of 2006, there were $9,589,701 Remining Financial Guarantees on surface coal mining sites in Pennsylvania.

Remining Financial Guarantees Overview:

##### As of 12/31/05	As of 12-31-06

Reclamation value of abandoned	$13,679,539	$15,081,000

mine projects

Number of acres of AML completed	2,117.9	2,513.5

Number of operators participating	115	141

Number of financial guarantees issued	469	520

E.	SMCRA Section 4.13 - Reclamation Bond Credits (adjusted March 7)

The Bond Credits program regulations were promulgated as 25 Pa. Code Sections 86.291-86.295 and took effect on August 24, 1996.

The Bond Credits program also provides an incentive to an operator to voluntarily reclaim an abandoned mine area that the industry would not ordinarily reclaim.  An operator may earn a “bond credit” under a Consent Order and Agreement with the Department by reclaiming an abandoned mine land area.  The area does not have to be associated with a mining permit.  The value of the bond credit is equal to the lesser of either the Department’s cost or the operator’s cost to reclaim the stipulated area.  Once earned, the operator may use the bond credit instead of normal bonding on future mining permits.

Each bond credit may be used twice by the operator in lieu of a normal bond on a mining permit.  The bond credit may be transferred to another operator.

Four licensed mine operators have completed five Bond Credit projects.    The earned “bond credits” are either being used or are in the process of being used.  During 2006 Sky Haven Coal entered into an agreement for the sixth and largest project.  Sky Haven proposed to reclaim the Maney primacy bond forfeiture site for a Reclamation Bond Credit value of $335,968.  This project includes ~1200 feet of highwall most of which is over 100’ high. There is approximately 531,600 cubic yards of material to be moved to close this pit.  The first phase ($177,856) is scheduled to be completed by July 2007.  The project is well ahead of schedule with the first phase expected to be completed four months early.

The Commonwealth’s cost in operating this program is approximately one employee/month of Department staff effort for each project.

Reclamation Bond Credits (Bond Credits) Overview:

As of 12-31-05	As of 12-31/06

Reclamation value for completed 	$217,271	$217,271

projects

Number of acres reclaimed	31	31

Number of projects completed	5	5

Number of projects in process	0	1

F.	Proposed Remining Incentives

The Department is currently developing additional remining incentives that will augment the existing programs by paying for implementation of best management practices and expanded information gathering at eligible remining sites.

Eligible remining projects must contain pre-existing mine drainage discharges that will be eliminated or realize improvement through remining activities.

I.  Permitting Assistance for Remining Operations

Financial assistance will be provided to defray permit application costs and the costs of implementing best management practices at eligible sites.

The permitting incentives will be modeled on the existing Small Operator Assistance Program (SOAP).  The success of the Commonwealth’s SOAP program is attributed to three critical elements.  First, professional services agreements are issued in advance to engineering consultants, allowing contractors to begin work almost immediately after an application for assistance is approved.  Second, contracts contain agreed-upon maximum unit prices for covered work tasks. And third, mine operators may select any of 14 pre-qualified consultants to perform the work.  In many cases, this will be the same consultant who prepares the full mine permit application.

Professional services agreements are currently under development for delivery of remining incentives.

The remining incentives will be provided with Growing Greener 2 funds.  Remining operators will be eligible for the standard SOAP assistance relating to the preparation of a mine permit application and will be eligible for additional services, which include financial assistance for implementation of best management practices at eligible remining sites.  Funds will be expended to offset or reduce certain costs associated with approved best management practices including, but not limited to:

- importation of alkaline material to minimize production of acidic

mine drainage

- passive treatment system design and construction,

- highwall drain design and construction,

- transportation and/or removal of coal refuse material,

- as-built professional engineer’s certifications of constructed BMPs,

- elimination of pits, impoundments and other enclosed depressions to reduce infiltration and limit the production of acidic mine drainage,

- reconstructing, sealing, and re-establishing stream channels to reduce infiltration and direct flow to abandoned mine workings, and

- increased monitoring associated with establishing baseline groundwater and/or surface water quality.

As a first step in implementing the new remining incentives, the Department requested Growing Greener 2 funding for SOAP projects that include remining components.  Funding these SOAP remining projects with Growing Greener 2 funds provides a financial incentive for remining operators as well as helps extend limited, available SOAP funding.

Four SOAP remining projects have been included with the current Growing Greener 2 funding request, which covers the July – December 2006 bond cycle.  The estimated cost of incentives at all fours sites is $118,791.91.

II.  Expansion of Government Financed Construction Contracts.

Government Financed Construction Contracts (GFCC) are agreements between mining companies and the Department to reclaim abandoned mine lands. The GFCC program authorizes incidental and necessary coal extraction, coal refuse removal, and utilization of excess spoil from an active mine for reclamation of abandoned mine lands.  Under a GFCC, a portion of the cost of reclamation or abatement can be offset by the value of the coal and/or coal refuse that is removed to complete reclamation.

This proposed remining incentive would amend GFCCs to add incentives for reclamation of sites with existing pollutional discharges.  Growing Greener 2 monies would be used to subsidize GFCCs where available income from on-site coal reserves is insufficient to make site reclamation economically attractive.

This remining incentive would provide for the costs of on-site approved best management practices (BMPs) designed to treat or abate mine drainage.

V.	Remining Environmental Enhancement Fund (REEF)

Section 18 of the Surface Mine Conservation and Reclamation Act (SMCRA), as amended by Act 173 of 1992, authorizes the Secretary to transfer a maximum of $1,000,000/year into the Remining Environmental Enhancement Fund (REEF).  This transfer shall be aggregated from revenue sources in the Surface Mining Conservation and Reclamation Fund, the Clean Water Fund, the Coal Refuse Disposal Control Fund, and the Bituminous Mine Subsidence and Land Conservation Fund.  REEF is used to fund the ROAP program and the Designating Areas Suitable for Remining program.

To date, the ROAP program has received appropriations of $850,000 from REEF ($450,000 from the Surface Mining Conservation and Reclamation Fund, $125,000 from the Coal Refuse Disposal Control Fund, $125,000 from the Bituminous Mine Subsidence and Land Conservation Fund, and $150,000 from the Clean Water Fund).  The ROAP program spent about $806,136 over 5 years, averaging $152,101, which is sufficient to fund approximately 10 projects per year.  All but $42,222 was spent or encumbered for specific projects as of December 31, 2002.

VI.	Remining Financial Assurance Fund (RFAF)

The Legislature also authorized the establishment of the Remining Financial Assurance Fund (RFAF) in the 1992 amendments to the Surface Mining Conservation and Reclamation Act (SMCRA).  This fund is used to provide the reserve for the Financial Guarantee and Bond Credits Programs.  These amendments authorized the Department to transfer up to $5,000,000 from the Land and Water Development Fund to the RFAF.  $1,000,000 was transferred into the RFAF in 1996.  A second $1,000,000 was transferred into the RFAF in 1997.

There are no planned expenditures from the RFAF.  The money in this fund is used as a reserve to guarantee the bonds written in the Bond Credit and Financial Guarantee programs.  The Bond Credit program is required to have funds in the RFAF at least equal to funds issued as Bond Credits.  The Financial Guarantee program is authorized to use an actuarial formula (mine permit forfeiture rate + a safety factor) to leverage the amount of money in the reserve to write more financial guarantees than are actually allocated in the fund, based on the historical rate of bond forfeitures.  Currently $1,000,000 is allocated for financial guarantees, allowing the Department to write $10,600,000 in financial guarantees.

The only other source of funding for the Financial Guarantee and Bond Credit Programs stems from the one percent annual fee that the permittees pay for the use of the Financial Guarantees.  Since the financial guarantee program became available in January 1997, participating coal mine operators have paid  $693,290 in annual fees.  The annual fees must be held in reserve until the Fund for Financial Guarantees is considered actuarially sound.  The Fund is actuarially sound when there is a sufficient amount of money in reserve to cover any expected losses.

The Department has allocated $1,000,000 to the Financial Guarantee Special Account to act as the reserve for the Financial Guarantee Program.  The Department has allocated $ $479,064 to the Bond Credit Account to act as the reserve for the Bond Credit Program

After the Legislature amended the SMCRA to establish the remining incentives programs, the Department assigned staff to develop and implement the day-to-day processes necessary to establish the financial guarantee and bond credit programs associated with the RFAF.  The Remining Financial Assurance Fund Oversight Committee (Committee) was directed to design the programs to be simple for Department staff to manage and to minimize the effort needed by the permittees.  This Committee received a Department Excellence Award for quickly and effectively developing both programs.

The Department collected funds for the second forfeited mining site bonded with remining financial guarantees during 2005: Gary C. Walls, Permit No. 32990106, Green Township, Indiana County, Steinmetz Mine.

The last activity at the site was in February 2003.  When the conventional bond was originally calculated in August 2002, it resulted in a release of $30,326.  A subsequent release of $7,681 was made in April 2003 as a result of a permit revision.

When the bond was forfeited in August 2004, $51,783 in bond remained for this permit.  The site is bonded with a $10,000 letter of credit and $41,783 in remining financial guarantees.

The remaining pit is about 100 feet long and 75 feet wide with a 50 foot highwall.  The grading yardage for the pit is about 17,200 cubic yards (the bond calculation included 31,500 yards).  The spoil at the site is very blocky.  This will increase the grading cost beyond the $.50 a yard that the bond was calculated at.  Three pieces of equipment and various junk remains on the site.  These items were not included in determining the bonding amount.  Contact with the landowner has indicated his willingness to allow the equipment to remain on his properly after the reclamation is completed.

The sediment ponds and haul road have been conditionally approved to remain.

Possible factors contributing to inadequate bond amount:

- Nature of spoil (very large blocks of sandstone)

- Time lag from last activity to forfeiture of reclamation

- Junk

The Department transferred $100,000 to the Remining Financial Assurance Fund at the end of 2005 to offset the expected contracting cost to reclaim the site.  Bids were opened April 13, 2006 for the contract to complete the reclamation.  The low bid was $136,050.  The other bid received was in the amount of $197,423.  Earthwork was completed and this site was planted with grasses in September of 2006.  The final planting is to include the planting of tree seedlings in Spring of 2007.

The Surface Mining Conservation and Reclamation Act, Remining Incentives Report, 1996-2006, was presented to the Mining and Reclamation Advisory Board on

April 26, 2007.  The Mining and Reclamation Advisory Board (MRAB) made the following recommendations to enhance incentives for remining and reclamation of abandoned and forfeited mine lands in the Commonwealth:

| Calendar Year | County | Company Name | Original Issuance Date | Value Of Reclamation | Acres Reclaimed |
| --- | --- | --- | --- | --- | --- |
| 1992 | ARMSTRONG | LEECHBURG PROPERTIES INC./NCC | 06/29/1992 | $4,000,000.00 | 51.30 |
| 1993 | CLEARFIELD | CLEARFIELD PROPERTIES, INC. | 09/27/1993 | $500,000.00 |  |
| 1994 | FAYETTE | M & Y SERVICES, INC. | 12/20/1994 | $97,500.00 |  |
| 1995 | BLAIR | M & Y SERVICES, INC. | 08/25/1995 | $46,500.00 | 32.00 |
| 1995 | CAMBRIA | RNS SERVICES, INC. | 03/03/1995 | $91,000.00 | 32.00 |
| 1995 | CAMBRIA | RNS SERVICES, INC. | 06/29/1995 | $183,800.00 | 32.00 |
| 1995 | FAYETTE | M & Y SERVICES, INC. | 12/19/1995 | $192,000.00 | 32.00 |
| 1995 | FAYETTE | M & Y SERVICES, INC. | 11/27/1995 | $22,000.00 | 32.00 |
| 1995 | FAYETTE | M & Y SERVICES, INC. | 05/20/1995 | $50,000.00 | 32.00 |
| 1995 | INDIANA | RNS SERVICES, INC. | 01/13/1995 | $48,300.00 | 32.00 |
| 1996 | CAMBRIA | SMITH ENERGY, INC. | 11/14/1996 | $22,900.00 |  |
| 1996 | SOMERSET | PBS COALS, INC. | 03/25/1996 | $46,300.00 |  |
| 1997 | ALLEGHENY | ACV POWER CORPORATION | 09/19/1997 | $47,500.00 | 7.50 |
| 1997 | FAYETTE | M & Y SERVICES, INC. | 10/06/1997 | $48,600.00 | 7.50 |
| 1998 | ALLEGHENY | ACV POWER CORPORATION | 07/10/1998 | $186,000.00 | 13.60 |
| 1998 | FAYETTE | M & Y SERVICES, INC. | 12/11/1998 | $65,000.00 | 13.70 |
| 1998 | FAYETTE | M & Y SERVICES, INC. | 04/08/1998 | $45,600.00 | 19.67 |
| 1998 | INDIANA | ACV POWER CORPORATION | 01/29/1998 | $199,400.00 | 13.70 |
| 1998 | INDIANA | AMERIKOHL MINING, INC. | 03/05/1998 | $24,700.00 | 13.70 |
| 1999 | ARMSTRONG | ABM MINING CO. | 11/02/1999 | $19,200.00 | 29.80 |
| 1999 | FAYETTE | CARBON FUEL RESOURCES, INC. | 11/16/1999 | $121,000.00 | 24.80 |
| 1999 | FAYETTE | CARBON FUEL RESOURCES, INC. | 03/29/1999 | $50,000.00 | 55.80 |
| 1999 | GREENE | MATHER RECOVERY SYSTEM | 03/12/1999 | $25,000.00 | 24.80 |
| 1999 | INDIANA | RNS SERVICES, INC. | 09/09/1999 | $45,400.00 | 24.80 |
| 1999 | JEFFERSON | ACV POWER CORPORATION | 10/29/1999 | $81,900.00 | 24.80 |
| 2000 | ALLEGHENY | ACV POWER CORPORATION | 07/28/2000 | $49,800.00 | 81.70 |
| 2000 | ALLEGHENY | AMERIKOHL MINING, INC. | 01/28/2000 | $224,310.00 | 81.70 |
| 2000 | ALLEGHENY | MGS GENERAL CONTRACTING INC | 11/14/2000 | $10,000.00 | 81.70 |
| 2000 | ARMSTRONG | ABM MINING CO. | 08/17/2000 | $19,600.00 |  |
| 2000 | CLEARFIELD | ACV POWER CORPORATION | 12/20/2000 | $232,000.00 |  |
| 2000 | FAYETTE | CARBON FUEL RESOURCES, INC. | 05/02/2000 | $25,000.00 | 12.00 |
| 2000 | FAYETTE | PATTERSON COAL CO. | 09/19/2000 | $20,000.00 |  |
| 2000 | FAYETTE | PATTERSON COAL CO. | 03/01/2000 | $28,000.00 | 10.00 |
| 2000 | FAYETTE | PATTERSON COAL CO. | 05/16/2000 | $25,000.00 | 16.00 |
| 2000 | FAYETTE | ROBERT SPERKO | 11/28/2000 | $25,000.00 |  |
| 2000 | FAYETTE | T. L. HILL COAL COMPANY | 03/03/2000 | $18,000.00 |  |
| 2000 | FAYETTE | T. L. HILL COAL COMPANY | 09/07/2000 | $17,500.00 |  |
| 2000 | INDIANA | ACV POWER CORPORATION | 07/27/2000 | $120,000.00 |  |
| 2000 | INDIANA | AMERIKOHL MINING, INC. | 12/19/2000 | $39,820.00 | 17.00 |
| 2000 | JEFFERSON | ACV POWER CORPORATION | 07/07/2000 | $99,800.00 |  |
| 2000 | WESTMORELAND | COAL LOADERS, INC. | 08/14/2000 | $88,500.00 |  |
| 2000 | WESTMORELAND | REICHARD CONTRACTING, INC. | 03/15/2000 | $52,500.00 |  |
| 2000 | WESTMORELAND | SMITH, VICTOR P. | 01/31/2000 | $90,000.00 |  |
| 2000 | WESTMORELAND | SOSKO COAL COMPANY, INC. | 06/19/2000 | $27,000.00 |  |
| 2001 | CAMBRIA | LAUREL LAND DEVELOPMENT, INC. | 11/14/2001 | $24,000.00 |  |
| 2001 | CAMBRIA | RNS SERVICES, INC. | 04/25/2001 | $32,000.00 |  |
| 2001 | CLARION | NEISWONGER CONSTRUCTION | 08/27/2001 | $16,610.00 |  |
| 2001 | CLEARFIELD | EJH CONTRACTING CO., INC. | 03/14/2001 | $42,000.00 |  |
| 2001 | CLEARFIELD | MORAVIAN RUN RECLAMATION COMPANY,INC | 06/01/2001 | $23,000.00 |  |
| 2001 | FAYETTE | May GFCC 26-01-05 | 12/24/2001 | $22,500.00 |  |
| 2001 | FAYETTE | CARBON FUEL RESOURCES, INC. | 06/05/2001 | $95,000.00 |  |
| 2001 | FAYETTE | CHARLES L SWENGLISH&SONS COAL CO INC | 10/03/2001 | $21,500.00 |  |
| 2001 | FAYETTE | JOSEPH ROSTOSKY COAL COMPANY | 10/16/2001 | $32,500.00 | 40.90 |
| 2001 | FAYETTE | PATTERSON COAL CO. | 04/26/2001 | $24,700.00 | 12.00 |
| 2001 | FAYETTE | PATTERSON COAL CO. | 10/02/2001 | $22,500.00 |  |
| 2001 | FAYETTE | PATTERSON COAL CO. | 07/02/2001 | $16,000.00 |  |
| 2001 | FAYETTE | PATTERSON COAL CO. | 01/30/2001 | $24,000.00 |  |
| 2001 | FAYETTE | ROBERT SPERKO | 12/05/2001 | $22,000.00 |  |
| 2001 | GREENE | MATHER RECOVERY SYSTEM | 09/19/2001 | $195,000.00 |  |
| 2001 | JEFFERSON | REICHARD CONTRACTING, INC. | 03/01/2001 | $97,000.00 | 6.00 |
| 2001 | SOMERSET | TYPLEX, INC. | 03/02/2001 | $46,000.00 |  |
| 2001 | WESTMORELAND | COAL LOADERS, INC. | 12/21/2001 | $157,000.00 |  |
| 2001 | WESTMORELAND | SIMPSON COAL COMPANY | 02/05/2001 | $24,000.00 |  |
| 2002 | ALLEGHENY | THOMAS J. SMITH, INC. | 11/21/2002 | $19,960.00 |  |
| 2002 | CLARION | NEISWONGER CONSTRUCTION | 10/17/2002 | $21,200.00 |  |
| 2002 | CLEARFIELD | A. W. LONG COAL CO. | 10/02/2002 | $47,520.00 |  |
| 2002 | CLEARFIELD | ENERCORP, INC. | 10/18/2002 | $57,000.00 | 11.00 |
| 2002 | CLEARFIELD | LARSON ENTERPRISES, INC. | 05/09/2002 | $185,719.00 |  |
| 2002 | CLEARFIELD | RAMM Coal Company | 09/12/2002 | $34,800.00 |  |
| 2002 | CLEARFIELD | WHITETAIL MINING & RECLAMATION COINC | 10/22/2002 | $23,100.00 | 20.00 |
| 2002 | FAYETTE | Griffen 26-01-10 | 09/23/2002 | $22,500.00 |  |
| 2002 | FAYETTE | Bertovich 26--02-01 | 09/16/2002 | $20,000.00 |  |
| 2002 | FAYETTE | Bertovich 26--02-05 | 09/13/2002 | $30,000.00 |  |
| 2002 | FAYETTE | CHARLES L SWENGLISH&SONS COAL CO INC | 12/18/2002 | $35,000.00 |  |
| 2002 | FAYETTE | PATTERSON COAL CO. | 01/08/2002 | $25,000.00 |  |
| 2002 | FAYETTE | T. J. MINING, INC. | 09/23/2002 | $22,500.00 |  |
| 2002 | JEFFERSON | FALLS CREEK ENERGY CO., INC. | 12/30/2002 | $79,500.00 |  |
| 2002 | TIOGA | SIGNOR BROTHERS | 04/29/2002 | $25,000.00 |  |
| 2002 | WASHINGTON | ROBINSON COAL COMPANY | 03/18/2002 | $26,000.00 | 6.00 |
| 2002 | WESTMORELAND | COAL LOADERS, INC. | 11/15/2002 | $88,711.00 | 32.00 |
| 2002 | WESTMORELAND | JOSEPH ROSTOSKY COAL COMPANY | 08/06/2002 | $18,500.00 | 5.00 |
| 2003 | BEDFORD | FERLITCH CONSTRUCTION CO., INC. | 04/29/2003 | $46,500.00 |  |
| 2003 | CLARION | NEISWONGER CONSTRUCTION | 02/28/2003 | $20,000.00 |  |
| 2003 | CLARION | NEISWONGER CONSTRUCTION | 09/17/2003 | $57,700.00 |  |
| 2003 | CLEARFIELD | LARRY D. BAUMGARDNER COAL CO., INC. | 06/12/2003 | $42,000.00 |  |
| 2003 | CLEARFIELD | LARSON ENTERPRISES, INC. | 02/11/2003 | $44,000.00 |  |
| 2003 | FAYETTE | ALBERT E STIFFLER | 04/10/2003 | $65,000.00 | 7.00 |
| 2004 | CAMBRIA | LAUREL SAND AND STONE INC | 11/24/2004 | $155,440.00 |  |
| 2004 | CLARION | RFI ENERGY, INC. | 02/26/2004 | $433,400.00 |  |
| 2004 | CLEARFIELD | Gerard J. Flango, Jr. | 10/28/2004 | $18,000.00 |  |
| 2004 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 06/17/2004 | $21,000.00 |  |
| 2004 | CLEARFIELD | McDowell Excavating | 03/09/2004 | $25,900.00 |  |
| 2004 | CLEARFIELD | WHITETAIL MINING & RECLAMATION COINC | 10/28/2004 | $45,000.00 |  |
| 2004 | CLEARFIELD | WHITETAIL MINING & RECLAMATION COINC | 01/29/2004 | $15,000.00 |  |
| 2004 | CLEARFIELD | WHITETAIL MINING & RECLAMATION COINC | 10/28/2004 | $45,000.00 |  |
| 2004 | CLINTON | CMT Energy, Inc. | 10/28/2004 | $8,500.00 |  |
| 2004 | FAYETTE | ALBERT E STIFFLER | 06/24/2004 | $25,000.00 |  |
| 2004 | FAYETTE | MON RIVER ENERGY CORPORATION | 05/25/2004 | $27,500.00 | 8.00 |
| 2004 | INDIANA | ROBINDALE ENERGY SERVICES, INC. | 03/05/2004 | $69,500.00 | 15.00 |
| 2004 | WASHINGTON | NEWGATE DEVEOPMENT CORP | 04/30/2004 | $167,000.00 | 10.00 |
| 2004 | WESTMORELAND | ALBERT E STIFFLER | 10/06/2004 | $25,000.00 | 7.00 |
| 2004 | WESTMORELAND | CARBON FUEL RESOURCES, INC. | 10/14/2004 | $25,000.00 | 13.00 |
| 2005 |  | David L Patterson | 01/07/2005 | $0.00 | 7.00 |
| 2005 |  | PATTERSON COAL CO. | 01/07/2005 | $0.00 |  |
| 2005 | CLARION | NEISWONGER CONSTRUCTION | 02/11/2005 | $74,400.00 |  |
| 2005 | FAYETTE | David L Patterson | 01/07/2005 | $40,000.00 |  |
| 2005 | FAYETTE | PATTERSON COAL CO. | 05/12/2005 | $20,000.00 |  |
| 2005 | FAYETTE | ROBERT SPERKO | 01/13/2005 | $20,000.00 | 4.00 |
| 2005 | INDIANA | ROBINDALE ENERGY SERVICES, INC. | 01/06/2005 | $84,800.00 | 28.00 |
| 2005 | WASHINGTON | NEWGATE DEVEOPMENT CORP | 01/24/2005 | $192,000.00 | 13.00 |
| 2004 | Allegheny | Kerry Coal Co | 12/9/2004 |  | 16.00 |
| 2005 | Westmoreland | COAL LOADERS, INC. | 2/16/2005 |  | 13.00 |
| 2005 | WESTMORELAND | JOSEPH ROSTOSKY COAL COMPANY | 04/272005 |  | 6.00 |
| 2005 | FAYETTE | AMERIKOHL MINING, INC. | 7/21/2005 |  | 4.00 |
| 2005 | WESTMORELAND | Bedrock Mines LP | 8/5/2005 |  | 21.00 |
| 2005 | Clearfield | RB Contracting | 8/9/2005 |  |  |
| 2005 | Westmoreland | Ablbert Stiffler | 8/29/2005 |  | 13.00 |
| 2005 | WESTMORELAND | COAL LOADERS, INC. | 9/7/2005 |  | 11.00 |
| 2005 | ALLEGHENY | NEWGATE DEVEOPMENT CORP | 9/8/2005 |  | 16.00 |
| 2005 | CLEARFIELD | LARSON ENTERPRISES, INC. | 9/13/2005 |  |  |
| 2005 | WESTMORELAND | Albert Stiffler | 09/132005 |  |  |
| 2005 | CLEARFIELD | Blue MTN Coal Co | 10/26/2005 |  |  |
| 2005 | CLEARFIELD | Hilltop Coal Co | 11/1/2005 |  |  |
| 2005 | FAYETTE | Robert P Medved | 11/23/2005 |  |  |
| 2005 | INDIANA | Beth Contracting Inc | 11/30/2005 |  | 7 |
| 2006 | ARMSTRONG | J & J Snyder Inc | 1/3/2006 |  | 3 |
| 2006 | FAYETTE | Fayette Coal & Coke LLC | 2/5/2006 |  |  |
| 2006 | FAYETTE | MON RIVER ENERGY CORPORATION | 2/22/2006 |  | 5 |
| 2006 | FAYETTE | AMERIKOHL MINING, INC. | 2/24/2006 |  | 8 |
| 2006 | FAYETTE | Fayette Coal & Coke LLC | 3/21/2006 |  |  |
| 2006 | Centre | CMT Energy, Inc. | 5/9/2006 |  |  |
| 2006 | CLEARFIELD | Finney Enterprises Inc | 5/9/2006 |  |  |
| 2006 | CLEARFIELD | LARSON ENTERPRISES, INC. | 5/9/2006 |  |  |
| 2006 | FAYETTE | MON RIVER ENERGY CORPORATION | 5/18/2006 |  |  |
| 2006 | FAYETTE | PATTERSON COAL CO. | 6/8/2006 |  | 22 |
| 2006 | Butler | Dennis Tiche | 6/14/2006 |  | 5 |
| 2006 | CLEARFIELD | WHITETAIL MINING & RECLAMATION COINC | 6/21/2006 |  |  |
| 2006 | INDIANA | TLH Coal Co | 6/22/2006 |  | 2 |
| 2006 | INDIANA | Alverda Enterprises Inc | 6/26/2006 |  |  |
| 2006 | Centre | Lee Coal Contracting Inc | 7/7/2006 |  |  |
| 2006 | FAYETTE | PATTERSON COAL CO. | 7/10/2006 |  | 2 |
| 2006 | WESTMORELAND | Albert Stiffler | 7/7/2006 |  | 9 |
| 2006 | CLEARFIELD | Rob Holland Enterprises | 8/2/2006 |  |  |
| 2006 | FAYETTE | MON RIVER ENERGY CORPORATION | 8/11/2006 |  | 8 |
| 2006 | CLEARFIELD | Sky Haven Coal Inc | 8/23/2006 |  |  |
| 2006 | FAYETTE | CHARLES L SWENGLISH&SONS COAL CO INC | 8/28/2006 |  | 12 |
| 2006 | WESTMORELAND | Gallo Contracting | 9/14/2006 |  | 7 |
| 2006 | FAYETTE | David L Patterson | 9/20/2006 |  | 14 |
| 2006 | WASHINGTON | Quality Aggregates Inc | 9/20/2006 |  | 19 |
| 2006 | CLEARFIELD | Hilltop Coal Co | 10/5/2006 |  |  |
| 2006 | CLEARFIELD | LARSON ENTERPRISES, INC. | 11/7/2006 |  |  |
| 2006 | FAYETTE | MON RIVER ENERGY CORPORATION | 11/15/2006 |  | 14 |
| 2006 | ALLEGHENY | Kerry Coal Co | 12/7/2006 |  | 8 |
| 2006 | CLEARFIELD | Bell Resources Inc | 12/7/2006 |  |  |

| Year | County | Company Name | Permit # | Work Order Date | AML Surface Acres | $ Value of Surface Rec. | AML Undergrd Acres | DEP ROAP Cost |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1997 | Clearfield | Hepburnia Coal | NPHC | 02/19/1998 |  | $0 |  | $4,680 |
| 1997 | Clearfield | Ed Hanslovan | 17980101 | 10/02/1997 | 27.7 | $166,200 | $0 | $11,436 |
| 1997 | Clearfield | Sky Haven Coal | 17990101 | 08/01/1997 | 80.0 | $480,000 | 6.2 | $25,115 |
| 1997 | Indiana | Amerikohl Mining Inc. | 32980109 | 09/25/1997 | 1.0 | $6,000 | 0 | $36,304 |
| 1997 | Indiana | Amerikohl Mining Inc. | 32980105 | 09/25/1997 | 0.0 | $0 | 1.3 | $12,208 |
| 1997 | Indiana | Amerikohl Mining Inc. | 32980108 | 09/06/1997 | 12.7 | $76,200 | 0 | $23,431 |
| 1998 | Armstrong | Amerikohl Mining Inc. | 03990103 | 04/25/1998 | 4.6 | $27,600 | 0 | $18,670 |
| 1998 | Armstrong | Reichard Contracting | Cancelled | 03/23/1998 |  | $0 |  | $644 |
| 1998 | Armstrong | Smith, Thomas | 03990102 | 07/21/1998 | 3.6 | $21,600 | 2.0 | $11,126 |
| 1998 | Cambria | Smith Energy | 11980202 | 02/17/1998 | 6.5 | $39,000 | 0 | $7,642 |
| 1998 | Clearfield | Energy Resources | Cancelled |  |  | $0 |  | $25,963 |
| 1998 | Clearfield | River Hill Coal | 17990107 | 03/11/1998 | 62.1 | $372,600 | 26.1 | $37,704 |
| 1998 | Clearfield | River Hill Coal | 17980124 | 07/10/1998 | 23.5 | $141,000 | 15.6 | $7,181 |
| 1998 | Clearfield | River Hill Coal | 17000101 | 08/19/1998 | 10.8 | $64,800 | 24.2 | $42,238 |
| 1998 | Clearfield | River Hill Coal | 17990102 | 10/20/1998 | 101.9 | $611,400 | 119.6 | $35,241 |
| 1998 | Clearfield | River Hill Coal | 17990103 | 12/02/1998 | 70.3 | $421,800 | 10.2 | $50,699 |
| 1998 | Fayette | Marquise Mining | Cancelled | 10/29/1998 |  | $0 |  | $1,577 |
| 1998 | Fayette | Patterson Coal | 26980102 | 04/06/1998 | 2.3 | $13,800 | 16.1 | $7,607 |
| 1998 | Fayette | PBS Coal | Cancelled | 08/08/1998 |  |  |  | $13,000 |
| 1998 | Indiana | Amerikohl Mining Inc. | Cancelled | 01/12/1998 |  | $0 |  | $6,861 |
| 1998 | Indiana | River Hill Coal | 32000108 | 09/09/1998 | not issued |  |  | $78,524 |
| 1998 | Indiana | T L H Coal Company | 32990103 | 04/16/1998 | 9.4 | $56,400 | 0 | $11,442 |
| 1998 | Jefferson | Amerikohl Mining Inc. | 33990101 | 08/17/1998 | 23.0 | $138,000 | 4.4 | $9,296 |
| 1998 | Schuylkill | A C Fuels | 54980201 | 05/13/1998 | 106.0 | $636,000 | 0 | $14,427 |
| 1998 | Schuylkill | Gale Coal Company | 54980103 | 04/24/1998 | 186.0 | $1,116,000 | 0 | $11,543 |
| 1998 | Somerset | Fritz Coal | 56980110 | 03/23/1998 | 0.0 | $0 | 27.8 | $13,501 |
| 1998 | Somerset | Hoffman Mining | 56990101 | 04/01/1998 | 12.0 | $72,000 | 1 | $9,223 |
| 1998 | Washington | Robinson Coal | 63990102 | 07/22/1998 | SMP withdrawn |  |  | $13,807 |
| 1999 | Armstrong | Amerikohl Mining Inc. | 03000101 | 02/23/1999 | 8.0 | $48,000 | 4 | $23,216 |
| 1999 | Cambria | Laurel Energy | 11990102 | 10/08/1998 | 164.6 | $987,600 | 42.1 | $30,934 |
| 1999 | Clearfield | Hilltop Coal Co. | 17000105 | 05/10/1999 | 8.0 | $48,000 | 8 | $12,590 |
| 1999 | Clearfield | Larson Enterprises | Cancelled | 03/31/1999 |  | $0 |  | $2,831 |
| 1999 | Indiana | Amerikohl Mining Inc. | 32010105 | 10/18/1999 | 5.7 | $34,200 |  | $25,782 |
| 1999 | Indiana | Hepburnia Coal | NPHC | 02/15/1999 |  | $0 |  | $9,520 |
| 1999 | Luzerne | Hazleton Shaft | 40990101 | 12/17/1998 | 222.0 | $1,332,000 | 0 | $18,303 |
| 1999 | Somerset | Cooney Brothers Coal | Appli. Denied | 04/02/1999 |  | $0 |  |  |
| 1999 | Somerset | Hoffman Mining Inc. | 56000103 | 12/01/1999 | 10.1 | $60,600 | 4.1 | $14,935 |
| 1999 | Somerset | Hoffman Mining Inc. | 56000105 | 10/18/1999 | 6.0 | $36,000 | 3 | $25,646 |
| 1999 | Westmoreland | Smith Ralph & Son | 65990106 | 05/01/1999 | 11.5 | $69,000 | 24.5 | $10,579 |
| 2000 | Cambria | Hoffman Mining Inc. | 11000104 | 09/18/2000 | 40.0 | $240,000 | 2.6 | $12,666 |
| 2000 | Clearfield | River Hill Coal Company | 17010110 | 05/18/2000 | 40.0 | $240,000 | 38 | $34,914 |
| 2000 | Elk | Energy Resources Inc. | Cancelled | 09/25/2000 |  | $0 |  | $10,543 |
| 2000 | Elk | Energy Resources Inc. | 24010101 | 09/25/2000 | 30.0 | $180,000 | 0 | $7,491 |
| 2000 | Jefferson | Sky Haven Coal | 33010101 | 04/25/2000 | 13.9 | $83,400 | 35.1 | $21,201 |
| 2000 | Jefferson | Sky Haven Coal | 33010103 | 11/14/2000 | 5.4 | $32,400 | 17.4 | $18,206 |
| 2001 | Armstrong | T D K Coal Sales Inc. | 3010108 | 10/23/2001 | 50.0 | $300,000 | 5 | $14,206 |
| 2001 | Clearfield | River Hill Coal Company | 17030102 | 05/21/2001 | 57.0 | $342,000 | 0 | $22,842 |
| 2002 | Allegheny | Amerikohl Mining Inc. | 2020102 | 04/22/2002 | 3.0 | $18,000 | 1 | $12,098 |
| 2002 | Centre | River Hill Coal Co | 14040103 | 08/07/2002 | SMP pending |  |  | $31,336 |
| 2002 | Centre | River Hill Coal Co. | 14040101 | 04/16/2002 | SMP pending |  |  | $22,001 |
| 2002 | Indiana | Amerikohl Mining, Inc. | 32000101 | 08/15/2002 | 0.0 | $0 | 2.8 | $5,393 |
| 2002 | Jefferson | T D K Coal Sales Inc. | Reimb CO&A | 10/23/2002 |  |  |  | $11,762 |
| 2002 | Schuylkill | Devils Hole, Inc. | 54030201 | 01/17/2002 | 27.5 | $165,000 | 0 | $5,038 |
| 2002 | Somerset | Hoffman Mining | 56030103 | 11/04/2002 | 2.2 | $13,200 | 10 | $9,636 |
| 2002 | Somerset | Mountaineer Mining | 56030102 | 11/04/2002 | 0.8 | $4,800 | 0 | $8,375 |
| 2003 | Cambria | Cooney Bros. Coal | Cancelled | 03/10/2003 |  |  |  | $0 |
| 2003 | Fayette | Amerikohl Mining, Inc. | 26040102 | 01/27/2003 | SMP pending |  |  | $10,144 |
| 2003 | Schuylkill | Jett Contracting | 54030002 | 03/11/2003 | 116.0 | $696,600 | 0 | $5,994 |
| 2003 | Schuylkill | RSK Mines | Cancelled | 01/16/2003 | 1234.0 | $7,404,000 |  | $20,260 |
| 2003 | Somerset | Berwind Coal Sales | 17040105 | 04/16/2003 | 6.7 | $159,771 | 1.4 | $15,316 |

| Year | County Name | Company Name | Permit | FG Number | Issuance Date | $ Value of F G | Reclaimed AML Acres |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1997 | ALLEGHENY | PANGERSIS COAL COMPANY | 02773005 | 4830-15-FG | 16-Sep-97 | $17,400.00 |  |
| 1997 | ALLEGHENY | ROBINSON COAL COMPANY | 02960101 | 4830-02-FG | 17-Jan-97 | $65,400.00 |  |
| 1997 | ALLEGHENY | ROBINSON COAL COMPANY | 02960101 | 4830-05-FG | 24-Apr-97 | $9,900.00 |  |
| 1997 | ALLEGHENY | ROBINSON COAL COMPANY | 02970101 | 4830-18-FG | 22-Dec-97 | $4,300.00 |  |
| 1997 | ALLEGHENY | ROBINSON COAL COMPANY | 02970101 | 4830-14-FG | 09-Oct-97 | $48,800.00 |  |
| 1997 | ARMSTRONG | ALLEGHENY MINERAL CORPORATION | 03910115 | 4830-11-FG | 14-Aug-97 | $80,000.00 |  |
| 1997 | ARMSTRONG | MCKAY COAL COMPANY, INC. | 03880110 | 4830-17-FG | 22-Dec-97 | $52,200.00 | 3.7 |
| 1997 | ARMSTRONG | STATE INDUSTRIES, INC. | 03950104 | 4830-09-FG | 19-May-97 | $80,000.00 | 36.0 |
| 1997 | BEAVER | KERRY COAL COMPANY | 04940102 | 4830-04-FG | 03-Apr-97 | $79,500.00 |  |
| 1997 | BEAVER | KERRY COAL COMPANY | 04950101 | 4830-10-FG | 24-Jul-97 | $24,700.00 |  |
| 1997 | BEAVER | KERRY COAL COMPANY | 04960101 | 4830-06-FG | 15-May-97 | $79,800.00 | 32.2 |
| 1997 | BEAVER | KERRY COAL COMPANY | 04970101 | 4830-16-FG | 10-Oct-97 | $56,000.00 | 44.0 |
| 1997 | BUTLER | ROSEBUD MINING COMPANY | 10900109 | 4860-11-FG | 06-Aug-97 | $47,000.00 | 19.8 |
| 1997 | BUTLER | STATE INDUSTRIES, INC. | 10920112 | 4860-05-FG | 23-May-97 | $80,000.00 | 17.8 |
| 1997 | CAMBRIA | CLOE MINING COMPANY, INC. | 11960101 | 4840-10-FG | 26-Nov-97 | $0.00 | 16.0 |
| 1997 | CAMBRIA | EBENSBURG POWER COMPANY | 11960202 | 4840-01-FG | 21-Apr-97 | $28,700.00 |  |
| 1997 | CAMBRIA | L & J ENERGY COMPANY,INC. | 11960104 | 4840-08-FG | 24-Jul-97 | $65,500.00 |  |
| 1997 | CENTRE | BERN COAL, INC. | 14960101 | 4820-09-FG | 16-Dec-97 | $49,400.00 | 2.1 |
| 1997 | CENTRE | CHESTNUT RIDGE COAL CO. | 14960101 | 4820-03-FG | 12-May-97 | $49,400.00 |  |
| 1997 | CENTRE | POWER OPERATING CO., INC. | 14940101 | 4820-04-FG | 09-Jun-97 | $79,900.00 | 26.0 |
| 1997 | CLARION | MSM COAL COMPANY, INC. | 16960106 | 4860-13-FG | 11-Sep-97 | $400.00 | 0.4 |
| 1997 | CLARION | MSM COAL COMPANY, INC. | 16960106 | 4860-10-FG | 24-Jul-97 | $47,300.00 | 11.4 |
| 1997 | CLEARFIELD | AL HAMILTON CONTRACTING COMPANY | 17930117 | 4820-05-FG | 07-Aug-97 | $79,900.00 | 48.7 |
| 1997 | CLEARFIELD | ENERCORP, INC. | 17970102 | 4820-08-FG | 25-Nov-97 | $40,080.00 | 10.2 |
| 1997 | CLEARFIELD | K & J COAL CO., INC. | 17960121 | 4820-96-FG | 17-Jan-97 | $65,400.00 |  |
| 1997 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17820181 | 4820-06-FG | 15-Sep-97 | $13,500.00 | 6.4 |
| 1997 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17950115 | 4820-02-FG | 28-May-97 | $20,100.00 | 17.3 |
| 1997 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17950115 | 4820-07-FG | 15-Sep-97 | $12,620.00 | 7.0 |
| 1997 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17960120 | 4820-01-FG | 12-Feb-97 | $20,600.00 |  |
| 1997 | CLEARFIELD | MORAVIAN RUN RECLAMATION COMPANY,INC | 17990109 | 4820-73-FG | 14-Jan-97 | $79,900.00 |  |
| 1997 | CLEARFIELD | RIVER HILL COAL CO., INC.. | 17803045 | 4820-10-FG | 23-Dec-97 | $22,500.00 | 23.3 |
| 1997 | ELK | ENERGY RESOURCES, INC. | 24890101 | 4860-02-FG | 21-Feb-97 | $33,600.00 | 7.8 |
| 1997 | ELK | ENERGY RESOURCES, INC. | 24900103 | 4860-03-FG | 11-Apr-97 | $60,400.00 | 26.6 |
| 1997 | ELK | FAIRVIEW COAL COMPANY | 24930101 | 4860-09-FG | 30-Jun-97 | $80,000.00 | 30.0 |
| 1997 | ELK | TAMBURLIN BROTHERS COAL CO., INC. | 24813008 | 4860-08-FG | 25-Jun-97 | $62,325.00 | 13.1 |
| 1997 | ELK | TAMBURLIN BROTHERS COAL CO., INC. | 24920101 | 4860-17-FG | 15-Dec-97 | $58,800.00 |  |
| 1997 | ELK | TAMBURLIN BROTHERS COAL CO., INC. | 24940101 | 4860-15-FG | 26-Sep-97 | $18,000.00 | 5.0 |
| 1997 | FAYETTE | VANSICKLE COAL | 26970201 | 4830-03-FG | 03-Apr-97 | $24,100.00 | 24.1 |
| 1997 | INDIANA | FOSSIL FUEL, INC. | 32970101 | 4840-03-FG | 12-May-97 | $42,900.00 | 54.9 |
| 1997 | INDIANA | K.M.P. ASSOCIATES | 32940109 | 4840-06-FG | 13-Aug-97 | $18,200.00 |  |
| 1997 | INDIANA | K.M.P. ASSOCIATES | 32950105 | 4840-04-FG | 29-May-97 | $10,200.00 | 7.4 |
| 1997 | INDIANA | K.M.P. ASSOCIATES | 32950105 | 4840-09-FG | 17-Oct-97 | $6,000.00 | 3.0 |
| 1997 | INDIANA | T. L. H. COAL COMPANY | 32823066 | 4840-02-FG | 02-May-97 | $10,200.00 |  |
| 1997 | JEFFERSON | DEEMER, FRED A., JR. | 33940107 | 4860-06-FG | 27-May-97 | $10,200.00 | 3.4 |
| 1997 | JEFFERSON | ORIGINAL FUELS, INC. | 33890113 | 4860-01-FG | 18-Feb-97 | $38,200.00 |  |
| 1997 | JEFFERSON | ORIGINAL FUELS, INC. | 33890113 | 4860-04-FG | 12-May-97 | $41,100.00 |  |
| 1997 | JEFFERSON | STARR COAL COMPANY | 33850123 | 4860-12-FG | 06-Aug-97 | $31,300.00 |  |
| 1997 | JEFFERSON | UREY COAL COMPANY | 33950106 | 4860-14-FG | 24-Sep-97 | $41,200.00 | 24.0 |
| 1997 | JEFFERSON | YENZI, LEONARD W. | 33950102 | 4860-16-FG | 01-Dec-97 | $22,500.00 | 1.7 |
| 1997 | SOMERSET | HARDROCK COAL COMPANY | 56950110 | 4840-07-FG | 22-Sep-97 | $74,800.00 |  |
| 1997 | SOMERSET | PBS COALS, INC. | 56960110 | 4840-05-FG | 02-Jun-97 | $79,800.00 |  |
| 1997 | VENANGO | BEN HAL MINING COMPANY | 61970101 | 4860-07-FG | 30-May-97 | $36,000.00 | 4.0 |
| 1997 | WASHINGTON | ROBINSON COAL COMPANY | 63940101 | 4830-08-FG | 15-May-97 | $37,800.00 | 22.0 |
| 1997 | WESTMORELAND | LMM, INC. | 65960110 | 4830-07-FG | 12-May-97 | $29,000.00 |  |
| 1997 | WESTMORELAND | RALPH SMITH & SON, INC. | 65950107 | 4830-21-FG | 16-Jul-97 | $13,050.00 | 16.7 |
| 1997 | WESTMORELAND | SOSKO COAL COMPANY, INC. | 65960111 | 4830-12-FG | 19-Aug-97 | $26,600.00 |  |
| 1997 | WESTMORELAND | V. P. SMITH COMPANY, INC. | 65970102 | 4830-13-FG | 18-Sep-97 | $57,200.00 | 12.2 |
| 1998 | ARMSTRONG | MCKAY COAL COMPANY, INC. | 03880110 | 4830-24-FG | 31-Jul-98 | $27,800.00 | 30.0 |
| 1998 | ARMSTRONG | WALTER L. HOUSER COAL CO., INC. | 03960102 | 4830-25-FG | 15-Jul-98 | $31,200.00 |  |
| 1998 | BEAVER | KERRY COAL COMPANY | 04970101 | 4830-19-FG | 02-Jan-98 | $23,400.00 | 44.0 |
| 1998 | BUTLER | BEN HAL MINING COMPANY | 10970104 | 4860-23-FG | 23-Mar-98 | $59,000.00 | 22.0 |
| 1998 | BUTLER | BEN HAL MINING COMPANY | 10970104 | 4860-32-FG | 21-Sep-98 | $17,100.00 | 11.9 |
| 1998 | BUTLER | BEN HAL MINING COMPANY | 10980103 | 4860-30-FG | 08-Sep-98 | $40,200.00 | 21.6 |
| 1998 | BUTLER | ROSEBUD MINING COMPANY | 10900109 | 4860-22-FG | 11-Mar-98 | $32,900.00 | 37.4 |
| 1998 | CAMBRIA | L & J ENERGY COMPANY,INC. | 11960104 | 4840-27-FG | 18-Sep-98 | $14,200.00 |  |
| 1998 | CAMBRIA | L & J ENERGY COMPANY,INC. | 11980101 | 4840-29-FG | 09-Nov-98 | $0.00 |  |
| 1998 | CAMBRIA | LAUREL LAND DEVELOPMENT, INC. | 11970106 | 4840-19-FG | 03-Jun-98 | $56,800.00 | 10.0 |
| 1998 | CAMBRIA | LAUREL LAND DEVELOPMENT, INC. | 11970106 | 4840-30-FG | 24-Nov-98 | $7,300.00 |  |
| 1998 | CAMBRIA | R.J.C. KOHL INC. | 11950103 | 4840-12-FG | 17-Feb-98 | $21,400.00 | 7.2 |
| 1998 | CAMBRIA | R.J.C. KOHL INC. | 11950103 | 4840-22-FG | 06-Jul-98 | $39,300.00 | 14.5 |
| 1998 | CAMBRIA | R.J.C. KOHL INC. | 11970105 | 4840-13-FG | 19-Feb-98 | $8,800.00 | 4.8 |
| 1998 | CENTRE | AL HAMILTON CONTRACTING COMPANY | 14820103 | 4820-25-FG | 03-Jun-98 | $79,800.00 | 26.6 |
| 1998 | CENTRE | BERN COAL, INC. | 14960101 | 4820-34-FG | 28-Sep-98 | $32,800.00 |  |
| 1998 | CLARION | MSM COAL COMPANY, INC. | 16960106 | 4860-20-FG | 17-Feb-98 | $9,900.00 | 6.1 |
| 1998 | CLARION | ORIGINAL FUELS, INC. | 16940105 | 4860-33-FG | 14-Oct-98 | $45,000.00 |  |
| 1998 | CLEARFIELD | CLOE MINING COMPANY, INC. | 17960106 | 4820-12-FG | 04-Mar-98 | $49,800.00 |  |
| 1998 | CLEARFIELD | ENERCORP, INC. | 17663136 | 4820-22-FG | 17-Apr-98 | $19,220.00 | 7.6 |
| 1998 | CLEARFIELD | FORCEY COAL, INC. | 17960110 | 4820-35-FG | 30-Oct-98 | $16,300.00 | 6.3 |
| 1998 | CLEARFIELD | FORCEY COAL, INC. | 17970106 | 4820-13-FG | 11-Feb-98 | $27,600.00 |  |
| 1998 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17820151 | 4820-40-FG | 23-Nov-98 | $13,700.00 | 6.3 |
| 1998 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17900140 | 4820-16-FG | 30-Mar-98 | $11,700.00 | 8.5 |
| 1998 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17930103 | 4820-11-FG | 08-Jan-98 | $76,100.00 | 26.1 |
| 1998 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17970118 | 4820-33-FG | 04-Sep-98 | $46,600.00 | 18.6 |
| 1998 | CLEARFIELD | K & J COAL CO., INC. | 17960121 | 4820-29-FG | 16-Jun-98 | $44,600.00 | 21.8 |
| 1998 | CLEARFIELD | K & J COAL CO., INC. | 17960121 | 4820-43-FG | 30-Dec-98 | $14,000.00 | 7.8 |
| 1998 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17820181 | 4820-26-FG | 06-May-98 | $19,000.00 | 8.3 |
| 1998 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17950115 | 4820-19-FG | 04-Mar-98 | $12,600.00 | 9.8 |
| 1998 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17950115 | 4820-42-FG | 10-Nov-98 | $16,500.00 | 5.7 |
| 1998 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17980114 | 4820-41-FG | 18-Nov-98 | $21,100.00 | 10.9 |
| 1998 | CLEARFIELD | M. R. Hainsey Contracting | 17960102 | 4820-36-FG | 22-Sep-98 | $21,000.00 | 9.8 |
| 1998 | CLEARFIELD | MORAVIAN RUN RECLAMATION COMPANY,INC | 17910113 | 4820-15-FG | 23-Mar-98 | $12,900.00 | 6.9 |
| 1998 | CLEARFIELD | MORAVIAN RUN RECLAMATION COMPANY,INC | 17980902 | 4820-28-FG | 12-May-98 | $14,500.00 | 8.7 |
| 1998 | CLEARFIELD | MORAVIAN RUN RECLAMATION COMPANY,INC | 17980902 | 4820-39-FG | 20-Oct-98 | $2,400.00 |  |
| 1998 | CLEARFIELD | R. B. CONTRACTING | 17980901 | 4820-24-FG | 27-Apr-98 | $10,000.00 | 5.8 |
| 1998 | CLEARFIELD | RIVER HILL COAL CO., INC.. | 17753050 | 4820-20-FG | 11-Mar-98 | $38,100.00 | 12.7 |
| 1998 | CLEARFIELD | RIVER HILL COAL CO., INC.. | 17753050 | 4820-31-FG | 30-Oct-98 | $41,700.00 | 13.9 |
| 1998 | CLEARFIELD | RIVER HILL COAL CO., INC.. | 17840123 | 4820-37-FG | 09-Oct-98 | $71,100.00 |  |
| 1998 | CLEARFIELD | RIVER HILL COAL CO., INC.. | 17940107 | 4820-18-FG | 04-Mar-98 | $28,700.00 | 6.7 |
| 1998 | CLEARFIELD | RIVER HILL COAL CO., INC.. | 17940107 | 4820-17-FG | 04-Mar-98 | $41,500.00 |  |
| 1998 | CLEARFIELD | RIVER HILL COAL CO., INC.. | 17940107 | 4820-32-FG | 14-Jul-98 | $9,600.00 |  |
| 1998 | CLEARFIELD | SKY HAVEN COAL INC. | 17803150 | 4820-23-FG | 30-Mar-98 | $80,000.00 |  |
| 1998 | CLEARFIELD | SKY HAVEN COAL INC. | 17910109 | 4820-44-FG | 30-Dec-98 | $29,900.00 |  |
| 1998 | CLEARFIELD | SKY HAVEN COAL INC. | 17970101 | 4820-21-FG | 31-Mar-98 | $57,900.00 |  |
| 1998 | CLEARFIELD | SKY HAVEN COAL INC. | 17970114 | 4820-27-FG | 26-May-98 | $28,400.00 |  |
| 1998 | CLEARFIELD | SWISHER CONTRACTING, INC. | 17980104 | 4820-30-FG | 25-Jun-98 | $80,000.00 |  |
| 1998 | CLEARFIELD | WAROQUIER COAL COMPANY | 17960115 | 4820-14-FG | 04-Mar-98 | $28,500.00 | 13.9 |
| 1998 | ELK | ENERGY RESOURCES, INC. | 24970103 | 4860-28-FG | 13-Aug-98 | $80,000.00 | 35.8 |
| 1998 | INDIANA | ALVERDA ENTERPRISES, INC. | 32980103 | 4840-23-FG | 17-Jun-98 | $9,500.00 | 2.4 |
| 1998 | INDIANA | ALVERDA ENTERPRISES, INC. | 32980103 | 4840-28-FG | 15-Oct-98 | $1,000.00 |  |
| 1998 | INDIANA | G L R MINING, INC. | 32940102 | 4840-14-FG | 14-Jan-98 | $16,700.00 | 8.7 |
| 1998 | INDIANA | G L R MINING, INC. | 32940102 | 4840-20-FG | 13-Jul-98 | $45,800.00 | 24.6 |
| 1998 | INDIANA | K.M.P. ASSOCIATES | 32940109 | 4840-21-FG | 08-Jul-98 | $36,500.00 |  |
| 1998 | INDIANA | K.M.P. ASSOCIATES | 32950105 | 4840-17-FG | 27-Apr-98 | $5,200.00 | 3.2 |
| 1998 | INDIANA | SIMPSON COAL COMPANY | 32970107 | 4840-16-FG | 16-Mar-98 | $10,000.00 | 5.0 |
| 1998 | INDIANA | SIMPSON COAL COMPANY | 32970108 | 4840-15-FG | 09-Mar-98 | $46,700.00 |  |
| 1998 | INDIANA | SKY HAVEN COAL INC. | 32980102 | 4840-26-FG | 02-Sep-98 | $18,500.00 |  |
| 1998 | INDIANA | T. L. H. COAL COMPANY | 32970105 | 4840-11-FG | 27-Oct-98 | $65,800.00 |  |
| 1998 | JEFFERSON | BEVERLY HILL COAL COMPANY | 33970108 | 4860-24-FG | 07-Apr-98 | $24,000.00 | 16.9 |
| 1998 | JEFFERSON | COOKPORT COAL CO. INC. | 33980104 | 4860-34-FG | 13-Nov-98 | $23,000.00 | 15.6 |
| 1998 | JEFFERSON | MAF COAL & EXCAVATION, INC. | 33960107 | 4860-29-FG | 26-Aug-98 | $30,900.00 |  |
| 1998 | JEFFERSON | MSM COAL COMPANY, INC. | 33970103 | 4860-21-FG | 09-Mar-98 | $47,200.00 | 41.4 |
| 1998 | JEFFERSON | MSM COAL COMPANY, INC. | 33970109 | 4860-25-FG | 18-May-98 | $12,300.00 | 26.7 |
| 1998 | JEFFERSON | MSM COAL COMPANY, INC. | 33970109 | 4860-18-FG | 15-Jan-98 | $20,500.00 | 10.1 |
| 1998 | JEFFERSON | ORIGINAL FUELS, INC. | 33970107 | 4860-35-FG | 10-Dec-98 | $72,100.00 | 48.3 |
| 1998 | JEFFERSON | ORIGINAL FUELS, INC. | 33970107 | 4860-31-FG | 18-Sep-98 | $7,900.00 | 3.3 |
| 1998 | JEFFERSON | SWISHER CONTRACTING, INC. | 33970104 | 4860-19-FG | 16-Jan-98 | $13,900.00 | 0.9 |
| 1998 | JEFFERSON | SWISHER CONTRACTING, INC. | 33970104 | 4860-26-FG | 22-May-98 | $7,200.00 | 7.8 |
| 1998 | JEFFERSON | YENZI, JOHN R., JR. | 33930112 | 4860-27-FG | 27-Jul-98 | $4,500.00 |  |
| 1998 | SOMERSET | FIEG BROTHERS | 56930114 | 4840-18-FG | 24-Apr-98 | $42,000.00 |  |
| 1998 | SOMERSET | FRITZ COAL INC | 56960101 | 4840-24-FG | 10-Aug-98 | $0.00 |  |
| 1998 | SOMERSET | ZUBEK, INC. | 56950106 | 4840-25-FG | 20-Jul-98 | $38,100.00 |  |
| 1998 | WASHINGTON | ROBINSON COAL COMPANY | 63910103 | 4830-28-FG | 09-Nov-98 | $2,100.00 |  |
| 1998 | WASHINGTON | ROBINSON COAL COMPANY | 63950101 | 4830-22-FG | 03-Apr-98 | $33,000.00 | 11.0 |
| 1998 | WESTMORELAND | RALPH SMITH & SON, INC. | 65940107 | 4830-20-FG | 08-Jan-98 | $14,200.00 | 11.0 |
| 1998 | WESTMORELAND | RALPH SMITH & SON, INC. | 65980101 | 4830-27-FG | 27-Oct-98 | $0.00 |  |
| 1998 | WESTMORELAND | V. P. SMITH COMPANY, INC. | 65980102 | 4830-29-FG | 03-Dec-98 | $51,200.00 |  |
| 1998 | WESTMORELAND | V. P. SMITH COMPANY, INC. | 65980102 | 4830-26-FG | 26-Aug-98 | $28,800.00 | 11.5 |
| 1999 | ALLEGHENY | ROBINSON COAL COMPANY | 02970101 | 4830-30-FG | 25-Jan-99 | $8,400.00 |  |
| 1999 | ARMSTRONG | WALTER L. HOUSER COAL CO., INC. | 03960102 | 4830-31-FG | 25-Feb-99 | $48,800.00 |  |
| 1999 | BUTLER | BEN HAL MINING COMPANY | 10980103 | 4860-44-FG | 28-Dec-99 | $20,400.00 | 21.6 |
| 1999 | BUTLER | BEN HAL MINING COMPANY | 10980109 | 4860-39-FG | 04-Jun-99 | $22,700.00 | 9.5 |
| 1999 | BUTLER | BEN HAL MINING COMPANY | 10980109 | 4860-42-FG | 20-Aug-99 | $14,600.00 | 22.7 |
| 1999 | BUTLER | FLEISHNER EXCAVATING | 10980110 | 4860-40-FG | 25-Jun-99 | $23,400.00 | 14.6 |
| 1999 | BUTLER | FLEISHNER EXCAVATING | 10980110 | 4860-47-FG | 21-Oct-99 | $5,400.00 |  |
| 1999 | CAMBRIA | E. P. BENDER COAL CO., INC. | 11980102 | 4840-32-FG | 19-Feb-99 | $80,000.00 | 58.2 |
| 1999 | CAMBRIA | L & J ENERGY COMPANY,INC. | 11980101 | 4840-33-FG | 19-Mar-99 | $0.00 |  |
| 1999 | CAMBRIA | LAUREL LAND DEVELOPMENT, INC. | 11980103 | 4840-39-FG | 10-Aug-99 | $69,200.00 | 22.5 |
| 1999 | CAMBRIA | R.J.C. KOHL INC. | 11970105 | 4840-36-FG | 10-May-99 | $44,000.00 | 4.6 |
| 1999 | CLEARFIELD | ECKLUND COAL CO., INC. | 17910131 | 4820-46-FG | 04-Mar-99 | $45,400.00 | 17.0 |
| 1999 | CLEARFIELD | ENERCORP, INC. | 17970102 | 4820-54-FG | 08-Jun-99 | $13,800.00 |  |
| 1999 | CLEARFIELD | FORCEY COAL, INC. | 17980903 | 4820-60-FG | 01-Jul-99 | $30,600.00 | 12.2 |
| 1999 | CLEARFIELD | JOHNSON BROTHERS COAL CO. | 17970111 | 4820-52-FG | 16-Jul-99 | $79,800.00 | 42.2 |
| 1999 | CLEARFIELD | JOHNSON BROTHERS COAL CO. | 17980125 | 4820-50-FG | 28-Jul-99 | $11,600.00 |  |
| 1999 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17900140 | 4820-55-FG | 20-Dec-99 | $8,280.00 | 3.4 |
| 1999 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17970118 | 4820-62-FG | 30-Sep-99 | $2,700.00 |  |
| 1999 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17980110 | 4820-38-FG | 13-Apr-99 | $39,000.00 |  |
| 1999 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17980117 | 4820-64-FG | 20-Sep-99 | $40,400.00 |  |
| 1999 | CLEARFIELD | LARRY D. BAUMGARDNER COAL CO., INC. | 17960114 | 4820-47-FG | 06-Apr-99 | $77,300.00 | 19.9 |
| 1999 | CLEARFIELD | LARRY D. BAUMGARDNER COAL CO., INC. | 17960114 | 4820-67-FG | 06-Oct-99 | $2,700.00 |  |
| 1999 | CLEARFIELD | LARRY D. BAUMGARDNER COAL CO., INC. | 17990111 | 4820-74-FG | 16-Dec-99 | $44,000.00 |  |
| 1999 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17820181 | 4820-45-FG | 05-Jan-99 | $34,500.00 | 10.9 |
| 1999 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17950107 | 4820-59-FG | 09-Jun-99 | $1,500.00 | 0.7 |
| 1999 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17980114 | 4820-56-FG | 17-May-99 | $41,100.00 | 15.0 |
| 1999 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17980114 | 4820-69-FG | 01-Dec-99 | $26,400.00 | 9.2 |
| 1999 | CLEARFIELD | M. R. Hainsey Contracting | 17960102 | 4820-53-FG | 14-Apr-99 | $14,400.00 | 4.8 |
| 1999 | CLEARFIELD | MORAVIAN RUN RECLAMATION COMPANY,INC | 17980109 | 4820-65-FG | 09-Sep-99 | $57,300.00 | 25.7 |
| 1999 | CLEARFIELD | MORAVIAN RUN RECLAMATION COMPANY,INC | 17990901 | 4820-57-FG | 27-Jul-99 | $20,600.00 | 7.8 |
| 1999 | CLEARFIELD | R. B. CONTRACTING | 17980106 | 4820-49-FG | 30-Mar-99 | $1,200.00 | 0.4 |
| 1999 | CLEARFIELD | R. B. CONTRACTING | 17980106 | 4820-58-FG | 23-Jul-99 | $2,400.00 | 0.8 |
| 1999 | CLEARFIELD | R. B. CONTRACTING | 17980106 | 4820-66-FG | 15-Sep-99 | $2,100.00 | 0.7 |
| 1999 | CLEARFIELD | R. B. CONTRACTING | 17980120 | 4820-51-FG | 11-Jun-99 | $34,100.00 | 15.5 |
| 1999 | CLEARFIELD | RIVER HILL COAL CO., INC.. | 17753050 | 4820-63-FG | 11-Aug-99 | $45,000.00 | 15.0 |
| 1999 | CLEARFIELD | RIVER HILL COAL CO., INC.. | 17980124 | 4820-61-FG | 18-Oct-99 | $71,000.00 | 30.0 |
| 1999 | ELK | TAMBURLIN BROTHERS COAL CO., INC. | 24940101 | 4860-38-FG | 28-May-99 | $48,900.00 |  |
| 1999 | INDIANA | ALVERDA ENTERPRISES, INC. | 32980103 | 4840-40-FG | 22-Jun-99 | $3,000.00 |  |
| 1999 | INDIANA | ALVERDA ENTERPRISES, INC. | 32980103 | 4840-46-FG | 16-Nov-99 | $1,200.00 |  |
| 1999 | INDIANA | ALVERDA ENTERPRISES, INC. | 32980112 | 4840-48-FG | 20-Dec-99 | $7,900.00 | 1.0 |
| 1999 | INDIANA | K.M.P. ASSOCIATES | 32940109 | 4840-31-FG | 05-Mar-99 | $11,500.00 |  |
| 1999 | INDIANA | K.M.P. ASSOCIATES | 32940109 | 4840-43-FG | 27-Sep-99 | $1,300.00 |  |
| 1999 | INDIANA | K.M.P. ASSOCIATES | 32970108 | 4840-34-FG | 17-May-99 | $46,700.00 | 11.6 |
| 1999 | INDIANA | MEARS ENTERPRISES, INC. | 32970112 | 4840-35-FG | 22-Apr-99 | $17,300.00 | 6.7 |
| 1999 | INDIANA | OPAL INDUSTRIES, INC. | 32980110 | 4840-41-FG | 26-Jul-99 | $80,000.00 |  |
| 1999 | INDIANA | SIMPSON COAL COMPANY | 32980114 | 4840-38-FG | 17-Jun-99 | $58,100.00 | 8.0 |
| 1999 | JEFFERSON | COOKPORT COAL CO. INC. | 33980104 | 4860-41-FG | 26-Aug-99 | $23,900.00 | 8.7 |
| 1999 | JEFFERSON | MCKAY COAL COMPANY, INC. | 33990102 | 4860-37-FG | 05-May-99 | $32,000.00 |  |
| 1999 | JEFFERSON | MSM COAL COMPANY, INC. | 33970109 | 4860-46-FG | 26-Oct-99 | $46,400.00 | 21.7 |
| 1999 | JEFFERSON | T. L. H. COAL COMPANY | 33990108 | 4860-43-FG | 28-Sep-99 | $79,000.00 |  |
| 1999 | SOMERSET | FRITZ COAL INC | 56980110 | 4840-37-FG | 03-May-99 | $80,000.00 | 30.2 |
| 1999 | SOMERSET | HOFFMAN MINING, INC. | 56990101 | 4840-44-FG | 22-Dec-99 | $74,100.00 | 3.1 |
| 1999 | SOMERSET | PBS COALS, INC. | 56880109 | 4840-45-FG | 03-Nov-99 | $79,700.00 |  |
| 1999 | VENANGO | BEN HAL MINING COMPANY | 61980103 | 4860-36-FG | 19-Feb-99 | $16,200.00 | 4.9 |
| 1999 | VENANGO | BEN HAL MINING COMPANY | 61980103 | 4860-45-FG | 22-Oct-99 | $9,500.00 |  |
| 1999 | WASHINGTON | KERRY COAL COMPANY | 63980105 | 4830-33-FG | 07-Sep-99 | $33,700.00 |  |
| 1999 | WESTMORELAND | RALPH SMITH & SON, INC. | 65980101 | 4830-32-FG | 22-Mar-99 | $10,000.00 | 4.0 |
| 1999 | WESTMORELAND | RALPH SMITH & SON, INC. | 65980101 | 4830-34-FG | 06-Jul-99 | $23,700.00 |  |
| 2000 | ARMSTRONG | WALTER L. HOUSER COAL CO., INC. | 03990107 | 4830-39-FG | 05-Jul-00 | $74,400.00 |  |
| 2000 | BUTLER | BEN HAL MINING COMPANY | 10970104 | 4860-62-FG | 28-Nov-00 | $36,500.00 | 25.4 |
| 2000 | BUTLER | BEN HAL MINING COMPANY | 10990104 | 4860-58-FG | 11-Aug-00 | $30,400.00 |  |
| 2000 | CAMBRIA | LAUREL ENERGY, L.P. | 11990102 | 4840-55-FG | 03-May-00 | $80,000.00 |  |
| 2000 | CAMBRIA | LAUREL LAND DEVELOPMENT, INC. | 11970106 | 4840-54-FG | 17-Oct-00 | $1,100.00 |  |
| 2000 | CAMBRIA | LAUREL LAND DEVELOPMENT, INC. | 11980103 | 4840-58-FG | 17-Oct-00 | $10,800.00 |  |
| 2000 | CLARION | SKY HAVEN COAL INC. | 16990105 | 4860-60-FG | 22-Sep-00 | $68,700.00 |  |
| 2000 | CLEARFIELD | AL HAMILTON CONTRACTING COMPANY | 17930117 | 4820-76-FG | 01-Mar-00 | $79,900.00 |  |
| 2000 | CLEARFIELD | E. M. Brown, Inc. | 17950117 | 4820-72-FG | 06-Jan-00 | $65,700.00 |  |
| 2000 | CLEARFIELD | ENERCORP, INC. | 17970102 | 4820-87-FG | 21-Jul-00 | $0.00 |  |
| 2000 | CLEARFIELD | ENERCORP, INC. | 17970102 | 4820-94-FG | 27-Dec-00 | $7,400.00 |  |
| 2000 | CLEARFIELD | FORCEY COAL, INC. | 17980122 | 4820-80-FG | 13-Apr-00 | $20,300.00 | 6.9 |
| 2000 | CLEARFIELD | FORCEY COAL, INC. | 17990112 | 4820-75-FG | 23-Feb-00 | $46,800.00 |  |
| 2000 | CLEARFIELD | FORCEY COAL, INC. | 17990119 | 4820-91-FG | 20-Sep-00 | $15,900.00 |  |
| 2000 | CLEARFIELD | FORCEY COAL, INC. | 17990119 | 4820-100-FG | 12-Dec-00 | $3,000.00 |  |
| 2000 | CLEARFIELD | G & S Timber, Inc. | 17000106 | 4820-98-FG | 06-Dec-00 | $15,200.00 | 5.8 |
| 2000 | CLEARFIELD | G & S Timber, Inc. | 17990903 | 4820-70-FG | 06-Jan-00 | $13,000.00 | 5.0 |
| 2000 | CLEARFIELD | G & S Timber, Inc. | 17990904 | 4820-71-FG | 25-Jan-00 | $8,600.00 |  |
| 2000 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17000901 | 4820-93-FG | 08-Sep-00 | $13,100.00 | 9.0 |
| 2000 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17970118 | 4820-86-FG | 17-Aug-00 | $1,100.00 |  |
| 2000 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17980117 | 4820-89-FG | 17-Aug-00 | $39,600.00 |  |
| 2000 | CLEARFIELD | LARRY D. BAUMGARDNER COAL CO., INC. | 17960114 | 4820-92-FG | 05-Sep-00 | $46,800.00 | 18.0 |
| 2000 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17990121 | 4820-77-FG | 04-Apr-00 | $48,700.00 | 5.5 |
| 2000 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17990121 | 4820-101-FG | 09-Nov-00 | $6,000.00 |  |
| 2000 | CLEARFIELD | Mark Coal | 17990124 | 4820-83-FG | 05-Jun-00 | $15,400.00 |  |
| 2000 | CLEARFIELD | MORAVIAN RUN RECLAMATION COMPANY,INC | 17980109 | 4820-79-FG | 27-Mar-00 | $22,500.00 | 7.5 |
| 2000 | CLEARFIELD | SKY HAVEN COAL INC. | 17960101 | 4820-85-FG | 17-Aug-00 | $79,800.00 |  |
| 2000 | CLEARFIELD | SKY HAVEN COAL INC. | 17970101 | 4820-78-FG | 27-Mar-00 | $80,000.00 |  |
| 2000 | CLEARFIELD | STRISHOCK COAL COMPANY | 17860135 | 4820-88-FG | 17-Aug-00 | $8,900.00 |  |
| 2000 | CLEARFIELD | SWISHER CONTRACTING, INC. | 17990118 | 4820-84-FG | 13-Jul-00 | $80,000.00 |  |
| 2000 | CLEARFIELD | THUNDER COAL COMPANY | 17990123 | 4820-81-FG | 30-Oct-00 | $17,400.00 |  |
| 2000 | CLEARFIELD | WAROQUIER COAL COMPANY | 17990108 | 4820-99-FG | 12-Dec-00 | $27,000.00 | 10.0 |
| 2000 | ELK | TAMBURLIN BROTHERS COAL CO., INC. | 24920101 | 4860-55-FG | 16-Jun-00 | $7,900.00 |  |
| 2000 | ELK | TAMBURLIN BROTHERS COAL CO., INC. | 24940101 | 4860-54-FG | 29-Mar-00 | $30,000.00 |  |
| 2000 | INDIANA | ALVERDA ENTERPRISES, INC. | 32980112 | 4840-67-FG | 20-Dec-00 | $1,300.00 | 1.0 |
| 2000 | INDIANA | G L R MINING, INC. | 32970106 | 4840-51-FG | 15-Feb-00 | $60,800.00 | 25.2 |
| 2000 | INDIANA | K.M.P. ASSOCIATES | 32970108 | 4840-50-FG | 24-Jan-00 | $52,700.00 |  |
| 2000 | INDIANA | K.M.P. ASSOCIATES | 32990110 | 4840-52-FG | 15-May-00 | $29,600.00 | 3.3 |
| 2000 | INDIANA | KRAYNAK COAL COMPANY | 32960103 | 4840-56-FG | 21-Aug-00 | $29,100.00 | 11.1 |
| 2000 | INDIANA | KRAYNAK COAL COMPANY | 32980111 | 4840-57-FG | 17-Jul-00 | $13,900.00 | 11.1 |
| 2000 | INDIANA | SIMPSON COAL COMPANY | 32980114 | 4840-59-FG | 12-Jun-00 | $2,100.00 | 8.0 |
| 2000 | INDIANA | T. L. H. COAL COMPANY | 32950108 | 4840-63-FG | 19-Dec-00 | $11,400.00 | 12.0 |
| 2000 | INDIANA | T. L. H. COAL COMPANY | 32990103 | 4840-47-FG | 15-Aug-00 | $63,300.00 |  |
| 2000 | INDIANA | WALLS, GARY C | 32990106 | 4840-60-FG | 20-Jul-00 | $58,500.00 | 9.5 |
| 2000 | JEFFERSON | BEN HAL MINING COMPANY | 33960107 | 4860-59-FG | 11-Aug-00 | $30,900.00 | 11.9 |
| 2000 | JEFFERSON | COOKPORT COAL CO. INC. | 33990113 | 4860-56-FG | 12-Apr-00 | $72,300.00 | 60.6 |
| 2000 | JEFFERSON | MSM COAL COMPANY, INC. | 33970103 | 4860-50-FG | 11-Feb-00 | $9,000.00 | 3.0 |
| 2000 | JEFFERSON | MSM COAL COMPANY, INC. | 33980109 | 4860-51-FG | 15-Feb-00 | $56,100.00 | 44.3 |
| 2000 | JEFFERSON | STRISHOCK COAL COMPANY | 33920103 | 4860-53-FG | 29-Mar-00 | $38,400.00 | 12.8 |
| 2000 | JEFFERSON | STRISHOCK COAL COMPANY | 33990109 | 4860-61-FG | 18-Sep-00 | $70,100.00 |  |
| 2000 | JEFFERSON | YENZI, LEONARD W. | 33950102 | 4860-52-FG | 23-May-00 | $3,300.00 |  |
| 2000 | SOMERSET | DUPPSTADT COAL | 56890111 | 4840-49-FG | 20-Jul-00 | $55,400.00 |  |
| 2000 | SOMERSET | DUPPSTADT COAL | 56990102 | 4840-53-FG | 17-Apr-00 | $79,800.00 |  |
| 2000 | VENANGO | BEN HAL MINING COMPANY | 61980103 | 4860-48-FG | 10-Jan-00 | $16,800.00 |  |
| 2000 | VENANGO | BEN HAL MINING COMPANY | 61990102 | 4860-57-FG | 06-Jun-00 | $31,700.00 | 17.0 |
| 2000 | VENANGO | BEN HAL MINING COMPANY | 61990102 | 4860-49-FG | 23-Feb-00 | $8,600.00 | 1.7 |
| 2000 | WASHINGTON | KERRY COAL COMPANY | 63980105 | 4830-41-FG | 05-Sep-00 | $3,900.00 |  |
| 2000 | WESTMORELAND | RALPH SMITH & SON, INC. | 65970901 | 4830-35-FG | 28-Nov-00 | $39,700.00 |  |
| 2000 | WESTMORELAND | V. P. SMITH COMPANY, INC. | 65000101 | 4830-42-FG | 06-Sep-00 | $18,600.00 |  |
| 2000 | WESTMORELAND | V. P. SMITH COMPANY, INC. | 65990105 | 4830-37-FG | 05-May-00 | $35,200.00 |  |
| 2001 | ALLEGHENY | ROBINSON COAL COMPANY | 02950102 | 4830-23-FG | 05-Mar-01 | $0.00 | 8.7 |
| 2001 | ARMSTRONG | P. AND N. COAL CO., INC. | 03000106 | 4830-43-FG | 04-Apr-01 | $80,000.00 |  |
| 2001 | ARMSTRONG | WALTER L. HOUSER COAL CO., INC. | 03980101 | 4830-38-FG | 23-Mar-01 | $58,700.00 | 6.3 |
| 2001 | BEAVER | KERRY COAL COMPANY | 04840101 | 4830-48-FG | 15-Jun-01 | $80,000.00 |  |
| 2001 | BEDFORD | DASH COAL CO., INC. | 05773002 | 4840-85-FG | 02-Aug-01 | $43,600.00 |  |
| 2001 | BLAIR | COONEY BROS. COAL CO. | 07000101 | 4840-79-FG | 29-Jun-01 | $40,800.00 |  |
| 2001 | BUTLER | ROSEBUD MINING COMPANY | 10890114 | 4860-65-FG | 03-Apr-01 | $29,800.00 |  |
| 2001 | BUTLER | ROSEBUD MINING COMPANY | 10890114 | 4860-67-FG | 05-Jul-01 | $0.00 |  |
| 2001 | CAMBRIA | HOFFMAN MINING, INC. | 11000104 | 4840-78-FG | 08-Jun-01 | $69,400.00 |  |
| 2001 | CAMBRIA | L & J ENERGY COMPANY,INC. | 11980101 | 4840-75-FG | 02-Mar-01 | $11,300.00 |  |
| 2001 | CAMBRIA | LAUREL LAND DEVELOPMENT, INC. | 11970106 | 4840-65-FG | 04-Jan-01 | $14,800.00 |  |
| 2001 | CAMBRIA | LAUREL LAND DEVELOPMENT, INC. | 11980103 | 4840-73-FG | 05-Mar-01 | $39,700.00 |  |
| 2001 | CAMBRIA | T. J. MINING, INC. | 11000103 | 4840-66-FG | 15-Feb-01 | $46,600.00 |  |
| 2001 | CENTRE | RIVER HILL COAL CO., INC.. | 14000101 | 4820-111-FG | 06-Aug-01 | $62,600.00 |  |
| 2001 | CENTRE | RIVER HILL COAL CO., INC.. | 14960101 | 4820-105-FG | 25-Jan-01 | $17,100.00 |  |
| 2001 | CLEARFIELD | A. W. LONG COAL CO. | 17714022 | 4820-103-FG | 24-Aug-01 | $11,600.00 |  |
| 2001 | CLEARFIELD | E. M. Brown, Inc. | 17950117 | 4820-116-FG | 25-Oct-01 | $6,300.00 |  |
| 2001 | CLEARFIELD | E. P. BENDER COAL CO., INC. | 17970105 | 4820-115-FG | 10-Oct-01 | $68,200.00 |  |
| 2001 | CLEARFIELD | ENERCORP, INC. | 17970102 | 4820-110-FG | 14-Aug-01 | $8,100.00 |  |
| 2001 | CLEARFIELD | FORCEY COAL, INC. | 17000104 | 4820-107-FG | 26-Jun-01 | $29,200.00 | 12.4 |
| 2001 | CLEARFIELD | FORCEY COAL, INC. | 17000104 | 4820-114-FG | 07-Sep-01 | $47,000.00 | 18.4 |
| 2001 | CLEARFIELD | FORCEY COAL, INC. | 17970106 | 4820-106-FG | 02-Feb-01 | $52,400.00 |  |
| 2001 | CLEARFIELD | FORCEY COAL, INC. | 17990112 | 4820-108-FG | 23-May-01 | $12,700.00 |  |
| 2001 | CLEARFIELD | HILLTOP COAL COMPANY | 17000105 | 4820-95-FG | 15-Feb-01 | $20,900.00 | 7.3 |
| 2001 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17940123CB | 4820-119-FG | 31-Dec-01 | $58,422.00 | 9.7 |
| 2001 | CLEARFIELD | R J Coal Co | 17980121 | 4820-109-FG | 27-Sep-01 | $61,200.00 |  |
| 2001 | CLEARFIELD | SKY HAVEN COAL INC. | 17930117 | 4820-90-FG | 04-Jan-01 | $0.00 | 10.0 |
| 2001 | CLEARFIELD | THUNDER COAL COMPANY | 17990123 | 4820-102-FG | 14-Dec-01 | $9,000.00 |  |
| 2001 | FAYETTE | CARBON FUEL RESOURCES, INC. | 26000201 | 4830-49-FG | 30-Jul-01 | $68,000.00 |  |
| 2001 | FAYETTE | MARQUISE MINING CORPORATION | 26980101 | 4830-47-FG | 15-Jun-01 | $42,800.00 |  |
| 2001 | INDIANA | ALVERDA ENTERPRISES, INC. | 32000104 | 4840-89-FG | 26-Oct-01 | $30,500.00 |  |
| 2001 | INDIANA | BRITT ENERGIES INC | 32000102 | 4840-80-FG | 20-Jun-01 | $70,100.00 | 32.6 |
| 2001 | INDIANA | K.M.P. ASSOCIATES | 32970108 | 4840-74-FG | 31-May-01 | $21,000.00 |  |
| 2001 | INDIANA | KRAYNAK COAL COMPANY | 32000107 | 4840-69-FG | 02-Apr-01 | $33,200.00 |  |
| 2001 | INDIANA | KRAYNAK COAL COMPANY | 32980111 | 4840-77-FG | 07-May-01 | $1,900.00 |  |
| 2001 | INDIANA | KRAYNAK COAL COMPANY | 32980111 | 4840-68-FG | 10-Jan-01 | $12,000.00 |  |
| 2001 | INDIANA | OPAL INDUSTRIES, INC. | 32010101 | 4840-88-FG | 07-Nov-01 | $80,000.00 |  |
| 2001 | INDIANA | T. L. H. COAL COMPANY | 32950108 | 4840-86-FG | 21-Aug-01 | $10,200.00 | 7.2 |
| 2001 | INDIANA | WALLS, GARY C | 32990106 | 4840-70-FG | 29-Jan-01 | $21,300.00 |  |
| 2001 | INDIANA | WALLS, GARY C | 32990106 | 4840-81-FG | 03-Jul-01 | $20,200.00 |  |
| 2001 | INDIANA | WALTER L. HOUSER COAL CO., INC. | 32990109 | 4840-64-FG | 16-Jul-01 | $15,700.00 |  |
| 2001 | JEFFERSON | BEN HAL MINING COMPANY | 33960107 | 4860-63-FG | 29-Jan-01 | $3,000.00 |  |
| 2001 | JEFFERSON | T. L. H. COAL COMPANY | 33990108 | 4860-68-FG | 11-Oct-01 | $300.00 |  |
| 2001 | SOMERSET | COONEY BROS. COAL CO. | 56000101 | 4840-87-FG | 12-Dec-01 | $80,000.00 |  |
| 2001 | SOMERSET | Duppstadt Coal | 56890111 | 4840-61-FG | 07-Mar-01 | $55,400.00 |  |
| 2001 | SOMERSET | Duppstadt Coal | 56990102 | 4840-62-FG | 07-Mar-01 | $79,800.00 |  |
| 2001 | SOMERSET | HARDROCK COAL COMPANY | 56950110 | 4840-83-FG | 12-Oct-01 | $5,200.00 |  |
| 2001 | SOMERSET | HOFFMAN MINING, INC. | 56000105 | 4840-71-FG | 08-Mar-01 | $79,900.00 |  |
| 2001 | SOMERSET | MARQUISE MINING CORPORATION | 56980106 | 4840-84-FG | 17-Aug-01 | $29,600.00 |  |
| 2001 | SOMERSET | Mountainside Excavating Inc | 56000104 | 4840-72-FG | 26-Mar-01 | $72,300.00 |  |
| 2001 | SOMERSET | ZUBEK, INC. | 56950106 | 4840-76-FG | 30-Mar-01 | $1,200.00 |  |
| 2001 | SULLIVAN | FALCON COAL & CONSTRUCTION CO. | 57000901 | 4820-104-FG | 16-Mar-01 | $11,100.00 |  |
| 2001 | VENANGO | BEN HAL MINING COMPANY | 61980103 | 4860-64-FG | 29-Jan-01 | $30,300.00 |  |
| 2001 | VENANGO | BEN HAL MINING COMPANY | 61980103 | 4860-66-FG | 22-May-01 | $4,500.00 |  |
| 2001 | WASHINGTON | KERRY COAL COMPANY | 63010101 | 4830-50-FG | 27-Nov-01 | $30,000.00 |  |
| 2001 | WASHINGTON | KERRY COAL COMPANY | 63980105 | 4830-46-FG | 23-Apr-01 | $6,200.00 |  |
| 2001 | WASHINGTON | RACCOON COAL COMPANY | 63860110 | 4830-44-FG | 23-Feb-01 | $49,900.00 |  |
| 2001 | WESTMORELAND | REICHARD CONTRACTING, INC. | 65000201 | 4830-45-FG | 05-Apr-01 | $20,600.00 |  |
| 2001 | WESTMORELAND | V. P. SMITH COMPANY, INC. | 65010102 | 4830-61-FG | 01-Nov-01 | $36,669.00 |  |
| 2001 | WESTMORELAND | V. P. SMITH COMPANY, INC. | 65010102 | 4830-52-FG | 01-Nov-01 | $32,900.00 |  |
| 2001 | WESTMORELAND | V. P. SMITH COMPANY, INC. | 65990105 | 4830-51-FG | 19-Oct-01 | $14,600.00 |  |
| 2002 | ARMSTRONG | ALVERDA ENTERPRISES, INC. | 03020103 | 4830-56-FG | 25-Jul-02 | $25,000.00 |  |
| 2002 | ARMSTRONG | MARQUISE MINING CORPORATION | 03010103 | 4830-54-FG | 08-Jan-02 | $54,201.00 |  |
| 2002 | BUTLER | T. C. MINING | 10010112 | 4860-70-FG | 25-Jun-02 | $80,000.00 |  |
| 2002 | CAMBRIA | E. P. BENDER COAL CO., INC. | 11010101 | 4840-82-FG | 09-Jan-02 | $79,500.00 |  |
| 2002 | CAMBRIA | E. P. BENDER COAL CO., INC. | 11010102 | 4840-96-FG | 10-Jul-02 | $12,300.00 |  |
| 2002 | CLARION | ORIGINAL FUELS, INC. | 16940105 | 4860-71-FG | 27-Jun-02 | $35,000.00 |  |
| 2002 | CLEARFIELD | Bell Resources, Inc. | 17010103 | 4820-118-FG | 04-Sep-02 | $62,900.00 |  |
| 2002 | CLEARFIELD | BETH CONTRACTING, INC. | 17970111 | 4820-68-FG | 08-Feb-02 | $0.00 |  |
| 2002 | CLEARFIELD | COMPASS COAL CO., INC. | 17010102 | 4820-123-FG | 12-Jun-02 | $80,000.00 |  |
| 2002 | CLEARFIELD | FORCEY COAL, INC. | 17990119 | 4820-117-FG | 10-Jan-02 | $5,400.00 |  |
| 2002 | CLEARFIELD | LARRY D. BAUMGARDNER COAL CO., INC. | 17990111 | 4820-124-FG | 09-May-02 | $35,792.00 |  |
| 2002 | CLEARFIELD | MORAVIAN RUN RECLAMATION COMPANY,INC | 17010113 | 4820-121-FG | 15-Mar-02 | $80,000.00 |  |
| 2002 | INDIANA | ALVERDA ENTERPRISES, INC. | 32010110 | 4840-95-FG | 14-May-02 | $31,432.00 |  |
| 2002 | INDIANA | ALVERDA ENTERPRISES, INC. | 32010111 | 4840-98-FG | 23-May-02 | $19,213.00 |  |
| 2002 | INDIANA | KRAYNAK COAL COMPANY | 32980111 | 4840-92-FG | 20-Feb-02 | $18,800.00 |  |
| 2002 | INDIANA | M&S MINING INC | 32980106 | 4840-100-FG | 26-Jun-02 | $38,831.00 |  |
| 2002 | INDIANA | T. L. H. COAL COMPANY | 32010113 | 4840-93-FG | 30-Apr-02 | $4,997.00 |  |
| 2002 | INDIANA | WALTER L. HOUSER COAL CO., INC. | 32010106 | 4840-94-FG | 22-Apr-02 | $80,000.00 |  |
| 2002 | JEFFERSON | COOKPORT COAL CO. INC. | 33020101 | 4860-72-FG | 01-Aug-02 | $77,500.00 |  |
| 2002 | JEFFERSON | UREY COAL COMPANY | 33950106 | 4860-69-FG | 20-Feb-02 | $18,400.00 |  |
| 2002 | LUZERNE | HAZLETON SHAFT CORPORATION | 40990101 | 4810-03-FG | 21-Nov-02 | $6,731.00 |  |
| 2002 | LUZERNE | ROSSI EXCAVATING COMPANY | 40020201 | 4810-02-FG | 05-Jul-02 | $26,950.00 |  |
| 2002 | SOMERSET | Duppstadt Coal | 56890111 | 4840-97-FG | 29-Apr-02 | $24,600.00 |  |
| 2002 | SOMERSET | GODIN BROS., INC. | 56010104 | 4840-102-FG | 12-Dec-02 | $80,000.00 |  |
| 2002 | SOMERSET | HERITAGE MINING COMPANY | 56970104 | 4840-99-FG | 24-Jun-02 | $61,153.00 |  |
| 2002 | SOMERSET | MARQUISE MINING CORPORATION | 56990105 | 4840-91-FG | 27-Feb-02 | $56,300.00 |  |
| 2002 | SOMERSET | Mountainside Excavating Inc | 56000104 | 4840-90-FG | 20-Mar-02 | $7,500.00 |  |
| 2002 | SOMERSET | PBS COALS, INC. | 56000104 | 4840-101-FG | 19-Aug-02 | $79,800.00 | 17.0 |
| 2002 | VENANGO | BEN HAL MINING COMPANY | 61020101 | 4860-73-FG | 21-Oct-02 | $32,900.00 |  |
| 2002 | WASHINGTON | RACCOON COAL COMPANY | 63860110 | 4830-53-FG | 13-Feb-02 | $15,000.00 |  |
| 2002 | WASHINGTON | RACCOON COAL COMPANY | 63860110 | 4830-55-FG | 01-Mar-02 | $15,000.00 |  |
| 2002 | WASHINGTON | ROBINSON COAL COMPANY | 63880102 | 4830-57-FG | 03-Sep-02 | $13,783.00 |  |
| 2002 | WESTMORELAND | GARY GIOIA COAL COMPANY | 65990103 | 4830-40-FG | 30-Jan-02 | $33,800.00 | 6.1 |
| 2002 | WESTMORELAND | MILLWOOD DEV INC | 65880106 | 4830-59-FG | 20-Oct-02 | $67,879.89 |  |
| 2002 | WESTMORELAND | MILLWOOD DEV INC | 65990104 | 4830-58-FG | 06-Sep-02 | $46,900.00 |  |
| 2002 | WESTMORELAND | V. P. SMITH COMPANY, INC. | 65010102 | 4830-60-FG | 18-Nov-02 | $9,647.00 |  |
| 2003 | ARMSTRONG | WALTER L. HOUSER COAL CO., INC. | 03020115 | 4830-68-FG | 02-Dec-03 | $65,200.00 |  |
| 2003 | BUTLER | BEN HAL MINING COMPANY | 10020105 | 4860-75-FG | 02-Apr-03 | $68,400.00 |  |
| 2003 | CAMBRIA | ALVERDA ENTERPRISES, INC. | 11020201 | 4840-104-FG | 31-Jan-03 | $22,500.00 |  |
| 2003 | CAMBRIA | AMFIRE MINING CO LLC | 11990102 | 4840-109-FG | 16-Jul-03 | $61,970.00 | 6.0 |
| 2003 | CAMBRIA | LAUREL SAND & STONE INC | 11970106 | 4840-103-FG | 06-Jan-03 | $48,087.00 |  |
| 2003 | CLEARFIELD | ENERGY RESOURCES, INC. | 17930120 | 4820-127-FG | 14-Mar-03 | $80,000.00 |  |
| 2003 | CLEARFIELD | FORCEY COAL, INC. | 17020101 | 4820-129-FG | 18-Sep-03 | $58,934.00 |  |
| 2003 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17010104 | 4820-125-FG | 13-Jan-03 | $80,000.00 |  |
| 2003 | ELK | ENERGY RESOURCES, INC. | 24010101 | 4860-74-FG | 05-Mar-03 | $11,500.00 |  |
| 2003 | ELK | ENERGY RESOURCES, INC. | 24990101 | 4860-76-FG | 05-Mar-03 | $79,500.00 |  |
| 2003 | FAYETTE | CARBON FUEL RESOURCES, INC. | 26870202 | 4830-66-FG | 23-Sep-03 | $80,000.00 |  |
| 2003 | INDIANA | ALVERDA ENTERPRISES, INC. | 32000104 | 4840-105-FG | 10-Jun-03 | $14,008.00 |  |
| 2003 | INDIANA | BRITT ENERGIES INC | 32020106 | 4840-108-FG | 19-Jun-03 | $80,000.00 | 8.7 |
| 2003 | INDIANA | KRAYNAK COAL COMPANY | 32000107 | 4840-107-FG | 23-Jun-03 | $22,446.00 |  |
| 2003 | INDIANA | KRAYNAK COAL COMPANY | 32000107 | 4840-110-FG | 28-Jul-03 | $24,008.00 |  |
| 2003 | INDIANA | M&S MINING INC | 32980106 | 4840-112-FG | 12-Aug-03 | $7,015.00 |  |
| 2003 | INDIANA | P. AND N. COAL CO., INC. | 32030101 | 4840-113-FG | 08-Sep-03 | $80,000.00 |  |
| 2003 | INDIANA | TWIN BROOK COAL INC | 32030104 | 4840-114-FG | 06-Nov-03 | $14,403.00 | 2.4 |
| 2003 | JEFFERSON | BEN HAL MINING COMPANY | 33030103 | 4860-81-FG | 21-Nov-03 | $6,600.00 | 1.3 |
| 2003 | JEFFERSON | BETH CONTRACTING, INC. | 33950106 | 4860-80-FG | 02-Sep-03 | $34,200.00 |  |
| 2003 | JEFFERSON | MSM COAL COMPANY, INC. | 33020106 | 4860-78-FG | 27-May-03 | $73,400.00 |  |
| 2003 | LAWRENCE | KERRY COAL COMPANY | 37020105 | 4860-77-FG | 25-Apr-03 | $71,990.00 |  |
| 2003 | MERCER | BEN HAL MINING COMPANY | 43020103 | 4860-79-FG | 11-Aug-03 | $40,470.00 |  |
| 2003 | SCHUYLKILL | GALE COAL COMPANY, INC. | 54980103 | 4810-04-FG | 14-Feb-03 | $11,285.00 |  |
| 2003 | SCHUYLKILL | JOE KUPERAVAGE COAL CO | 54000103 | 4810-09-FG | 20-Nov-03 | $20,002.65 | 4.1 |
| 2003 | SCHUYLKILL | MOUNTAINTOP COAL MINING, INC. | 54960101 | 4810-06-FG | 19-May-03 | $0.00 |  |
| 2003 | SCHUYLKILL | SELKIRK MINING CO | 54830107 | 4810-07-FG | 25-Aug-03 | $75,884.68 |  |
| 2003 | SOMERSET | SHERPA MINING CONTRACTORS INC | 56970104 | 4840-106-FG | 17-Jun-03 | $61,153.00 |  |
| 2003 | WASHINGTON | MULLIGAN MINING, INC. | 63020102 | 4830-65-FG | 23-Jul-03 | $80,000.00 | 35.2 |
| 2003 | WESTMORELAND | MILLWOOD DEV INC | 65880106 | 4830-64-FG | 04-Feb-03 | $5,396.74 |  |
| 2003 | WESTMORELAND | MILLWOOD DEV INC | 65880106 | 4830-67-FG | 01-Aug-03 | $6,661.66 |  |
| 2003 | WESTMORELAND | RALPH SMITH & SON, INC. | 65990106 | 4830-63-FG | 19-May-03 | $0.00 |  |
| 2003 | WESTMORELAND | RALPH SMITH & SON, INC. | 65990106 | 4830-63-FG | 19-May-03 | $9,725.00 |  |
| 2003 | WESTMORELAND | TCNC Industries | 65990103 | 4830-62-FG | 23-Sep-03 | $0.00 |  |
| 2003 | WESTMORELAND | TCNC Industries | 65990103 | 4830-62-FG | 23-Sep-03 | $55,000.00 |  |
| 2004 | ARMSTRONG | ORIGINAL FUELS, INC. | 03020103 | 4830-72-FG | 08-Nov-04 | $33,148.00 | 4.8 |
| 2004 | ARMSTRONG | WALTER L. HOUSER COAL CO., INC. | 03980101 | 4830-71-FG | 23-Apr-04 | $21,300.00 | 6.3 |
| 2004 | BLAIR | COONEY BROS. COAL CO. | 07000101 | 4840-121-FG | 04-Mar-04 | $19,867.00 |  |
| 2004 | BUTLER | ANCIENT SUN, INC. | 10010101 | 4860-90-FG | 18-Oct-04 | $57,100.00 |  |
| 2004 | BUTLER | QUALITY AGGREGATES INC. | 10030101 | 4860-82-FG | 02-Feb-04 | $15,000.00 |  |
| 2004 | BUTLER | QUALITY AGGREGATES INC. | 10030101 | 4860-89-FG | 20-Sep-04 | $34,500.00 |  |
| 2004 | CAMBRIA | EBENSBURG POWER COMPANY | 11020202 | 4840-123-FG | 07-Oct-04 | $80,000.00 |  |
| 2004 | CENTRE | Lee Coal Contracting, Inc. | 14030102 | 4820-134-FG | 08-Oct-04 | $46,614.00 |  |
| 2004 | CLARION | BEN HAL MINING COMPANY | 16040101 | 4860-91-FG | 04-Nov-04 | $8,500.00 |  |
| 2004 | CLARION | BEN HAL MINING COMPANY | 16040101 | 4860-88-FG | 24-Aug-04 | $40,700.00 |  |
| 2004 | CLARION | MILESTONE CRUSHED INC | 16040102 | 4860-93-FG | 22-Nov-04 | $80,000.00 |  |
| 2004 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17020112 | 4820-135-FG | 18-Jun-04 | $32,700.00 |  |
| 2004 | CLEARFIELD | JUNIOR COAL CONTRACTING, INC. | 17020113 | 4820-130-FG | 18-Jun-04 | $80,000.00 |  |
| 2004 | CLEARFIELD | LARRY D. BAUMGARDNER COAL CO., INC. | 17030108 | 4820-138-FG | 19-Aug-04 | $80,000.00 |  |
| 2004 | CLEARFIELD | LARSON ENTERPRISES, INC. | 17020111 | 4820-128-FG | 24-Mar-04 | $0.00 |  |
| 2004 | CLEARFIELD | Lee Coal Contracting, Inc. | 17020111 | 4820-133-FG | 24-Mar-04 | $33,636.00 |  |
| 2004 | CLEARFIELD | Lee Coal Contracting, Inc. | 17990121 | 4820-132-FG | 23-Mar-04 | $6,501.00 |  |
| 2004 | CLEARFIELD | Northern & Son, Inc. | 17000102 | 4820-126-FG | 08-Nov-04 | $0.00 |  |
| 2004 | CLEARFIELD | RIVER HILL COAL CO., INC.. | 17990124 | 4820-140-FG | 08-Oct-04 | $63,173.00 | 10.0 |
| 2004 | CLEARFIELD | SWISHER CONTRACTING, INC. | 17030107 | 4820-131-FG | 18-Feb-04 | $80,000.00 |  |
| 2004 | CLEARFIELD | SWISHER CONTRACTING, INC. | 17030110 | 4820-139-FG | 28-Jul-04 | $80,000.00 |  |
| 2004 | CLEARFIELD | WAROQUIER COAL COMPANY | 17010101 | 4820-122-FG | 21-Sep-04 | $74,117.00 |  |
| 2004 | ELK | ENERGY RESOURCES, INC. | 24030102 | 4860-84-FG | 11-Aug-04 | $68,500.00 |  |
| 2004 | FAYETTE | Steve Patterson Excav | 26030102 | 4830-69-FG | 09-Feb-04 | $39,700.00 |  |
| 2004 | INDIANA | ALVERDA ENTERPRISES, INC. | 32020101 | 4840-115-FG | 26-Feb-04 | $10,786.00 |  |
| 2004 | INDIANA | BRITT ENERGIES INC | 32030103 | 4840-111-FG | 28-Apr-04 | $80,000.00 |  |
| 2004 | INDIANA | BRITT ENERGIES INC | 32040102 | 4840-127-FG | 21-Sep-04 | $80,000.00 |  |
| 2004 | INDIANA | FOSSIL FUEL, INC. | 32030110 | 4840-119-FG | 26-Feb-04 | $60,287.00 |  |
| 2004 | INDIANA | K.M.P. ASSOCIATES | 32020107 | 4840-118-FG | 26-Feb-04 | $63,572.00 | 6.5 |
| 2004 | INDIANA | KMP ASSOC INC | 32020107 | 4840-129-FG | 16-Nov-04 | $63,572.00 | 6.5 |
| 2004 | INDIANA | KMP ASSOC INC | 32940109 | 4840-130-FG | 22-Nov-04 | $67,500.00 |  |
| 2004 | INDIANA | KMP ASSOC INC | 32990108 | 4840-131-FG | 06-Dec-04 | $20,220.00 | 1.2 |
| 2004 | INDIANA | KRAYNAK COAL COMPANY | 32020105 | 4840-122-FG | 18-Jun-04 | $11,506.00 |  |
| 2004 | INDIANA | M&S MINING INC | 32980106 | 4840-126-FG | 09-Dec-04 | $16,445.00 |  |
| 2004 | INDIANA | SIMPSON COAL COMPANY | 32030106 | 4840-117-FG | 15-Mar-04 | $36,150.00 |  |
| 2004 | INDIANA | SIMPSON COAL COMPANY | 32030107 | 4840-120-FG | 03-May-04 | $44,321.00 |  |
| 2004 | INDIANA | TWIN BROOK COAL CO. | 32030104 | 4840-124-FG | 08-Jun-04 | $65,591.00 | 2.4 |
| 2004 | JEFFERSON | BEN HAL MINING COMPANY | 33040104 | 4860-92-FG | 22-Dec-04 | $23,700.00 | 0.8 |
| 2004 | JEFFERSON | FALLS CREEK ENERGY CO., INC. | 33950106 | 4860-85-FG | 14-Jun-04 | $34,200.00 |  |
| 2004 | JEFFERSON | LARRY D. BAUMGARDNER COAL CO., INC. | 33030104 | 4860-83-FG | 10-Mar-04 | $24,624.00 |  |
| 2004 | JEFFERSON | MSM COAL COMPANY, INC. | 33020106 | 4860-86-FG | 06-Aug-04 | $2,600.00 |  |
| 2004 | JEFFERSON | ORIGINAL FUELS, INC. | 33040101 | 4860-87-FG | 31-Aug-04 | $80,000.00 |  |
| 2004 | NORTHUMBERLAND | MID VALLEY COAL SALES, INC. | 49970203 | 4810-14-FG | 12-Mar-04 | $7,631.00 |  |
| 2004 | SCHUYLKILL | CHAR-PAC COAL COMPANY | 54040101 | 4810-16-FG | 15-Sep-04 | $56,137.00 |  |
| 2004 | SCHUYLKILL | GALE MINING COMPANY | 54030102 | 4810-12-FG | 26-Feb-04 | $20,465.00 | 5.9 |
| 2004 | SCHUYLKILL | JETT CONTRACTING CO | 54030103 | 4810-15-FG | 21-Apr-04 | $54,042.00 | 13.0 |
| 2004 | SCHUYLKILL | JETT CONTRACTING CO | 54850108 | 4810-13-FG | 27-May-04 | $20,227.00 |  |
| 2004 | SCHUYLKILL | JOE KUPERAVAGE COAL CO | 54000103 | 4810-17-FG | 03-Sep-04 | $29,736.00 | 4.1 |
| 2004 | SCHUYLKILL | JOE KUPERAVAGE COAL CO | 54693031 | 4810-10-FG | 06-Jan-04 | $0.00 |  |
| 2004 | SCHUYLKILL | MOUNTAINTOP COAL MINING, INC. | 54960101 | 4810-11-FG | 10-Mar-04 | $0.00 |  |
| 2004 | SOMERSET | ALVERDA ENTERPRISES, INC. | 56020105 | 4840-125-FG | 01-Sep-04 | $76,200.00 |  |
| 2004 | SOMERSET | FIEG BROTHERS | 56040103 | 4840-132-FG | 23-Nov-04 | $63,436.00 |  |
| 2004 | SOMERSET | RITCHIE TRUCKING & EXCAVATING INC | 56950110 | 4840-116-FG | 22-Mar-04 | $80,000.00 |  |
| 2004 | WESTMORELAND | SOSKO COAL COMPANY, INC. | 65030103 | 4830-70-FG | 07-Apr-04 | $53,788.00 | 21.3 |
| 2005 | BEDFORD | BLACK DOG MINING INC | 05773002 | 4840-139-FG | 30-Aug-05 | $43,600.00 |  |
| 2005 | BUTLER | QUALITY AGGREGATES INC. | 10030101 | 4860-96-FG | 02-Nov-05 | $24,400.00 |  |
| 2005 | CAMBRIA | E. P. BENDER COAL CO., INC. | 11010102 | 4840-138-FG | 08-Mar-05 | $44,249.00 |  |
| 2005 | CAMBRIA | E. P. BENDER COAL CO., INC. | 11020101 | 4840-136-FG | 06-Jun-05 | $35,879.00 | 9.8 |
| 2005 | CAMBRIA | E. P. BENDER COAL CO., INC. | 11040101 | 4840-137-FG | 27-May-05 | $50,788.00 |  |
| 2005 | CAMERON | Allegheny Enterprises, Inc. | 12040101 | 4820-141-FG | 21-Jan-05 | $80,000.00 |  |
| 2005 | CAMERON | Allegheny Enterprises, Inc. | 12040102 | 4820-148-FG | 17-Nov-05 | $65,953.00 |  |
| 2005 | CARBON | ROSSI EXCAVATING COMPANY | 13010201 | 4810-24-FG | 28-Jun-05 | $72,700.00 |  |
| 2005 | CARBON | ROSSI EXCAVATING COMPANY | 13010201 | 4810-39-FG | 06-Dec-05 | $7,626.00 |  |
| 2005 | CLEARFIELD | HEPBURNIA COAL COMPANY | 17000102 | 4820-142-FG | 26-Apr-05 | $33,096.00 |  |
| 2005 | CLEARFIELD | HEPBURNIA COAL COMPANY | 17040103 | 4820-145-FG | 03-Aug-05 | $80,000.00 |  |
| 2005 | CLEARFIELD | JOHNSON BROTHERS COAL CO. | 17020902 | 4820-146-FG | 13-Jun-05 | $12,916.00 |  |
| 2005 | CLEARFIELD | KASUBICK BROS. COAL CO. | 17820129 | 4820-144-FG | 04-Apr-05 | $15,300.00 |  |
| 2005 | CLEARFIELD | SKY HAVEN COAL INC. | 17020114 | 4820-143-FG | 16-Mar-05 | $80,000.00 |  |
| 2005 | CLEARFIELD | SWISHER CONTRACTING, INC. | 17040111 | 4820-147-FG | 02-Sep-05 | $51,800.00 |  |
| 2005 | COLUMBIA | BLASCHAK COAL CORPORATION | 19950101 | 4810-18-FG | 17-Feb-05 | $77,532.00 |  |
| 2005 | COLUMBIA | CITY OF PHILA TRUSTEE FOR GIRARD ESTATE | 19960101 | 4810-21-FG | 06-Jun-05 | $100,000.00 |  |
| 2005 | INDIANA | ALVERDA ENTERPRISES, INC. | 32000104 | 4840-140-FG | 26-Sep-05 | $2,518.00 |  |
| 2005 | INDIANA | KMP ASSOC INC | 32040104 | 4840-135-FG | 13-Jun-05 | $40,600.00 |  |
| 2005 | INDIANA | KMP ASSOC INC | 32990110 | 4840-128-FG | 15-Feb-05 | $29,600.00 | 3.3 |
| 2005 | LUZERNE | HAZLETON SHAFT CORPORATION | 40990101 | 4810-31-FG | 15-Jun-05 | $73,269.00 |  |
| 2005 | LUZERNE | ROSSI EXCAVATING COMPANY | 40020201 | 4810-27-FG | 20-Sep-05 | $0.00 |  |
| 2005 | SCHUYLKILL | CHAR-PAC COAL COMPANY | 54040101 | 4810-26-FG | 15-Jun-05 | $23,863.00 |  |
| 2005 | SCHUYLKILL | GALE COAL COMPANY, INC. | 54980103 | 4810-25-FG | 18-Mar-05 | $21,461.00 |  |
| 2005 | SCHUYLKILL | GALE MINING COMPANY | 54030102 | 4810-19-FG | 06-Apr-05 | $25,018.00 |  |
| 2005 | SCHUYLKILL | JOE KUPERAVAGE COAL CO | 54693031 | 4810-30-FG | 06-Sep-05 | $27,358.00 |  |
| 2005 | SCHUYLKILL | N & L COAL COMPANY | 54920101 | 4810-28-FG | 03-Nov-05 | $4,727.00 |  |
| 2005 | SCHUYLKILL | N & L COAL COMPANY | 54920101 | 4810-23-FG | 08-Aug-05 | $5,805.00 |  |
| 2005 | SCHUYLKILL | PARK MINE COAL CO | 54050101 | 4810-33-FG | 13-Oct-05 | $79,618.00 |  |
| 2005 | SCHUYLKILL | SUMMIT ANTHRACITE, INC | 54040103 | 4810-20-FG | 22-Apr-05 | $100,000.00 |  |
| 2005 | SOMERSET | RITCHIE TRUCKING & EXCAVATING INC | 56890111 | 4840-134-FG | 08-Mar-05 | $80,000.00 |  |
| 2005 | SOMERSET | RITCHIE TRUCKING & EXCAVATING INC | 56990102 | 4840-133-FG | 15-Mar-05 | $79,800.00 |  |
| 2005 | VENANGO | BEN HAL MINING COMPANY | 61040102 | 4860-94-FG | 10-Jan-05 | $6,000.00 |  |
| 2005 | VENANGO | BEN HAL MINING COMPANY | 61050101 | 4860-95-FG | 21-Oct-05 | $12,020.00 |  |
| 2005 | WASHINGTON | MULLIGAN MINING, INC. | 63020102 | 4830-73-FG | 24-Feb-05 | $22,150.00 | 35.0 |
| 2006 | CAMERON | Allegheny Enterprises, Inc. | 12040102 | 4820-151-FG | 11-May-06 | $34,047.00 |  |
| 2006 | CLARION | H.W.TRUITT COAL COMPANY, INC. | 16050110 | 4860-98-FG | 09-Mar-06 | $62,965.00 |  |
| 2006 | CLARION | ORIGINAL FUELS, INC. | 16050110 | 4860-99-FG | 22-Jun-06 | $62,965.00 |  |
| 2006 | CLEARFIELD | E. P. BENDER COAL CO., INC. | 17030104 | 4820-159-FG | 04-Dec-06 | $91,589.00 | 1.5 |
| 2006 | CLEARFIELD | FORCEY COAL, INC. | 17020101 | 4820-157-FG | 22-Sep-06 | $41,062.00 |  |
| 2006 | CLEARFIELD | FORCEY COAL, INC. | 17040109 | 4820-149-FG | 03-Mar-06 | $34,646.00 |  |
| 2006 | CLEARFIELD | FORCEY COAL, INC. | 17970106 | 4820-150-FG | 27-Feb-06 | $27,499.00 |  |
| 2006 | CLEARFIELD | HEPBURNIA COAL COMPANY | 17000102 | 4820-152-FG | 15-Mar-06 | $66,904.00 |  |
| 2006 | CLEARFIELD | HEPBURNIA COAL COMPANY | 17050104 | 4820-156-FG | 03-Aug-06 | $100,000.00 |  |
| 2006 | CLEARFIELD | HILLTOP COAL COMPANY | 17030115 | 4820-158-FG | 31-Oct-06 | $47,455.00 |  |
| 2006 | CLEARFIELD | SKY HAVEN COAL INC. | 17010104 | 4820-46-cfg | 28-Jun-06 | $91,584.00 |  |
| 2006 | CLEARFIELD | SKY HAVEN COAL INC. | 17030120 | 4820-153-FG | 27-Mar-06 | $27,416.00 |  |
| 2006 | COLUMBIA | N & L COAL COMPANY | 19950102 | 4810-29-FG | 12-Jan-06 | $44,411.00 |  |
| 2006 | INDIANA | KMP ASSOC INC | 32040105 | 4840-144-FG | 13-Feb-06 | $12,257.00 |  |
| 2006 | INDIANA | KRAYNAK COAL COMPANY | 32960103 | 4840-145-FG | 07-Apr-06 | $43,706.00 | 11.1 |
| 2006 | INDIANA | MILLWOOD DEV INC | 32010101 | 4840-148-FG | 02-Oct-06 | $55,067.00 |  |
| 2006 | INDIANA | SHORT BROS INC | 32050104 | 4840-141-FG | 13-Feb-06 | $80,000.00 |  |
| 2006 | INDIANA | SIMPSON COAL COMPANY | 32030107 | 4840-150-FG | 20-Nov-06 | $2,999.00 |  |
| 2006 | JEFFERSON | COOKPORT COAL CO. INC. | 33050103 | 4860-97-FG | 09-Mar-06 | $94,900.00 |  |
| 2006 | JEFFERSON | STRISHOCK COAL COMPANY | 33820149 | 4860-100-FG | 23-Jun-06 | $65,800.00 |  |
| 2006 | LUZERNE | ROSSI EXCAVATING COMPANY | 40020201 | 4810-46-FG | 09-Aug-06 | $0.00 |  |
| 2006 | MERCER | BEN HAL MINING COMPANY | 43060101 | 4860-101-FG | 07-Nov-06 | $100,000.00 |  |
| 2006 | NORTHUMBERLAND | Farragut Anthracite Company | 49860102 | 4810-42-FG | 13-Sep-06 | $77,431.87 |  |
| 2006 | NORTHUMBERLAND | Mallard Contracting Company, Inc. | 49663009 | 4810-54-FG | 21-Dec-06 | $91,327.00 |  |
| 2006 | NORTHUMBERLAND | MID VALLEY COAL SALES, INC. | 49970203 | 4810-38-FG | 10-Jul-06 | $33,829.00 |  |
| 2006 | SCHUYLKILL | Bell Corporation | 54850104 | 4810-41-FG | 06-Jul-06 | $15,143.00 |  |
| 2006 | SCHUYLKILL | BLASCHAK COAL CORPORATION | 54060101 | 4810-49-FG | 24-Aug-06 | $80,000.00 |  |
| 2006 | SCHUYLKILL | BLASCHAK COAL CORPORATION | 54683045 | 4810-01-FG | 01-Sep-06 | $0.00 | 47.5 |
| 2006 | SCHUYLKILL | CITY OF PHILA TRUSTEE FOR GIRARD ESTATE | 54840106 | 4810-40-FG | 20-Jun-06 | $79,470.53 |  |
| 2006 | SCHUYLKILL | GALE MINING COMPANY | 54030102 | 4810-37-FG | 28-Apr-06 | $25,070.00 |  |
| 2006 | SCHUYLKILL | JETT CONTRACTING CO | 54850108 | 4810-50-FG | 17-Oct-06 | $3,509.00 |  |
| 2006 | SCHUYLKILL | JOE KUPERAVAGE COAL CO | 54000103 | 4810-48-FG | 28-Aug-06 | $3,547.00 | 4.1 |
| 2006 | SCHUYLKILL | JOE KUPERAVAGE COAL CO | 54830109 | 4810-43-FG | 06-Oct-06 | $92,680.16 |  |
| 2006 | SCHUYLKILL | Kuperavage Enterprises, Inc. | 54060102 | 4810-44-FG | 04-Dec-06 | $23,710.44 |  |
| 2006 | SCHUYLKILL | MOUNTAINTOP COAL MINING, INC. | 54960101 | 4810-47-FG | 17-Nov-06 | $57,510.00 |  |
| 2006 | SCHUYLKILL | Premium Fine Coal Co.,Inc. | 54970101 | 4810-51-FG | 08-Nov-06 | $76,347.00 |  |
| 2006 | SCHUYLKILL | READING ANTHRACITE CO | 54040201 | 4810-36-FG | 20-Jun-06 | $80,000.00 |  |
| 2006 | SCHUYLKILL | SELKIRK ENTERPRISES, LLC | 54830107 | 4810-35-FG | 24-Feb-06 | $80,000.00 |  |
| 2006 | SCHUYLKILL | SUMMIT ANTHRACITE, INC | 54020101 | 4810-34-FG | 05-Jan-06 | $9,832.00 |  |
| 2006 | SCHUYLKILL | TUSCARORA MINES AND MINERALS CORP | 54900105 | 4810-22-FG | 22-Feb-06 | $15,543.00 |  |
| 2006 | SOMERSET | HOFFMAN MINING, INC. | 56040105 | 4840-143-FG | 28-Feb-06 | $86,615.00 |  |
| 2006 | SOMERSET | HOFFMAN MINING, INC. | 56050104 | 4840-142-FG | 14-Mar-06 | $76,425.00 |  |
| 2006 | WESTMORELAND | SOSKO COAL COMPANY, INC. | 65060104 | 4830-75-FG | 12-Oct-06 | $67,427.00 |  |

Appendix E

Bond Credits

#### Years 1997 - 2006

| ### County | Fiscal Year | ### Company Name | Original Issuance Date | Remine Acres Agreed To Reclaim | Value of Bond Credit | AML Acres Reclaimed | Value of Reclamation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Armstrong | 1998 | Amerikohl Mining Inc. | 07/16/1998 | 7.3 | $41,747 | 7.3 | $43,800 |
| Clarion | 1998 | MSM Coal Company, Inc. | 07/08/1998 | 3.9 | $20,645 | 3.9 | $23,400 |
| Clearfield | 1999 | # Larson Enterprises, Inc | # 10/20/1999 | 15.0 | $43,150 | 15.0 | $82,500 |
| Northumberland | 1999 | Blaschak Coal | 10/13/2000 | 2.6 | $28,832 | 3 | $28,832 |
| Columbia | 2001 | Blaschak Coal | 10/2001 |  | $34,466 | 1.8 | $38,739 |
| Clearfield | 2006 | Sky Haven Coal | 07/ 2006 | 14.7 | $335,968 | 0 | 0 |
|  |  | Totals |  | 45.3 |  | 31.0 | $217,271 |

This report and related environmental information are available electronically via Internet.  For more information, visit us through the Pennsylvania homepage at http://www.state.pa.us or visit DEP directly at http://www.dep.state.pa.us (choose directLINK “Reclaim PA”).

www.GreenWorks.tv - A web space dedicated to helping you learn how to protect and improve the environment.  The site features the largest collection of environmental videos available on the Internet and is produced by the nonprofit Environmental Fund for Pennsylvania, with financial support from the Pennsylvania Department of Environmental Protection, 877-PA-GREEN.

An Equal Opportunity Employer

Additional financial incentives for the design and construction of passive mine drainage treatment systems will be considered where remining does not eliminate pre-existing discharges and the remaining flow is amenable to passive treatment.

The federal Office of Surface Mining has notified the Department that SOAP funding will no longer be provided.