Elements of a Watershed Implementation Plan

In Pennsylvania’s Non-Point Source Management Program

- Identification of pollution sources

- Address Total Maximum Daily Loads (TMDLs) and other problems/goals in the watershed

- Include applicable water quality standards

- Quantify and map by category (AMD, nutrients, sediment, etc)

- Refer to TMDL narratives and previous studies

- Prioritize based on impact on designated uses, feasibility/affordability of remediation, local concerns, etc.

- Pollutant load reductions required to meet TMDLs

- Specified in TMDL narratives

- Break out by category (delineated in Step 1)

- Consider impacts on downstream waters

- Management measures required to achieve prescribed load reductions

- Document Best Management Practices (BMPs) already implemented or planned in the watershed and assess their effectiveness

- Designate and map target areas for additional controls

- Select appropriate BMPs based on nature and magnitude of the pollutant, nature and location of the source, engineering feasibility, cost effectiveness, etc.

- Model performance of selected BMPs to estimate operational efficiencies, load reductions achieved, maintenance requirements, etc. (DEP will take lead)

- Technical and financial assistance needed to implement BMPs

- Estimate costs of design, installation and maintenance

- Evaluate sources of funding for plan implementation

- Address shortfalls identified

- Public information and participation

- Identify stakeholders and sources of information and influence in the watershed

- Designate a watershed advisory group from those identified to sponsor project, review planning products, set priorities, gain landowner cooperation and secure funding for implementation

- Outline a strategy for informing citizens about watershed issues and soliciting their involvement in plan development and implementation (e.g. press releases, web site presentations and public meetings)

- Implementation schedule and evaluation

- Develop milestones by subwatershed and aggregate for watershed as a whole

- Include funding, construction and maintenance activities

- Identify parties responsible for meeting implementation milestones

- Consider local priorities for restoration, availability of funding/personnel/ equipment, seasonal weather conditions, coordination opportunities, etc.

- Indicate schedule and parties responsible for monitoring and reporting progress

- Water quality monitoring and evaluation

- Develop milestones for pollutant load and water quality leading to achievement of DEP standards for water quality and recommended use

- Tailor milestones to the character and magnitude of impairments in each subwatershed, specifying parameters, location and frequency of sampling

- Consider local priorities for implementation, availability of funding/personnel/analytic capability, seasonal weather conditions, coordination with existing monitoring programs, etc.

- Indicate schedule and parties responsible for monitoring and reporting progress

- Remedial actions

- Identify criteria for judging results of implementation and water quality monitoring against prescribed milestones

- Provide for reevaluation of implementation efforts, project milestones, restoration measures and/or TMDLs if progress is less than expected

Adapted from US EPA’s Guidance for Developing Watershed-Based Plans for Impaired Waters—Draft Outline, 11/15/02