PRIMACY BOND FORFEITURE UPDATE

I.  	What was the overall objective of the 3 year plan and where was the workload?

Category		    Ebg.		Gbg.		Knox		Mosh.		Potts.		Total

| 1. Land Reclamation | 5 | 8 | 1 | 11 | 12 | 37 |
| --- | --- | --- | --- | --- | --- | --- |
| 2. Discharges – Stream Degraded | 0 | 2 | 2 | 1 | 0 | 5 |
| 3. Water Rep./Property Damage | 0 | 0 | 0 | 0 | 0 | 0 |
| 4. Discharge – no Stream Degradation | 3 | 1 | 3 | 3 | 0 | 10 |
| 5. Reclamation Proceeding or BAMR Shop | 4 | 6 | 19 | 9 | 9 | 47 |
| 6. Landowner Letters | 0 | 2 | 6 | 2 | 2 | 12 |

Totals			   12		 19		31		26	          23	        111

Notes:

- Reclamation obligations complete on 45 out of total 111 PBF’s.

- Most of these 45 would have come out of categories 5 and 6 and would have been completed by (1) Surety Agreement, (2) Act 181 w/landowner or licensed operator, (3) Remining Project, (4) Competitive Bidding.

- These 111 cases and list of sites with discharge liability where reclamation was complete prior to the development of this list (50) currently and any new PBF’s since 7-1-04 would represent the total obligation under the state’s PBF program.

- Of the 5 discharge sites where the receiving stream has been degraded, 3 are prepared for competitive bids and physical conditions at the other 2 sites preclude the construction of passive treatment systems.

-1-

II.	What is the status of the 3 year plan and how is the reclamation getting done?  At

what cost?

## LAND RECLAMATION SITES ADVANCED

OPTION				# PROGRAM UTILIZED		COST/ACRE

| Act 181/Licensed Operator | 10 | 3000 – 5000 K/acre |
| --- | --- | --- |
| Repermitting and Remining | 6 | 0 |
| Act 181/Landowner | 3 | < 1000/acre |
| Bond Credits | 2 | 0 |
| Reclamation Approved by Department (BAMR Projects) | 2 | Info not compiled |
| Reclaimed Corps of Engineers | 1 | 0 |
| Competitive Bidding | 1 | 9 – 22 K/acre |
| GFCC | 1 | 0 |

LAND RECLAMATION SITES NOT ADVANCED

OPTION				# OF SITES			COST/ACRE

| Refuse – Future Co Gen Use | 5 | 0 |
| --- | --- | --- |
| Project Not Advanced | 6 | 0 |

*Surety Reclamation – By far the best and most cost effective method for reclaiming abandoned sites is through surety reclamation and by far most of DMO’s abandoned sites are reclaimed by this method.

III.	How is the Conventional Bonding Program working as it applies to new PBF’s?

**Statewide we have competitive bid 2 PBF sites, one which was conventionally bonded and one which was not, but we did a conventional bond calculation on the site that was not.

Case		Conventional Bond Calculation	Acres		Low Bid

Site 1			$77,000			15		$136,050

Site 2			$212,000			15		$327,500

-2-

IV.	What have we learned?

Some obstacles in completing reclamation PBF’s in addition to the funding shortfall are:

- remining proposals which are sometimes on again off again.  While remining has always been one of the most cost effective method of reclaiming BF’s they can cause significant delays in reclamation being completed and if the remining plan falls thru the Department often starts from scratch to reclaim the BF often at an increased cost because of the time delay.

- property owners who see potential for remining when none exists.

- change of property ownership with less than clear documents filed with deed at some county courthouses.

V.	What are the future priorities now that we have advanced successfully with our land

reclamation obligations?

-3-